# Evergrove Before-Focus Research Agent

## Final Architecture and 7-Day Implementation Plan (Internship Phase 2)

Prepared: August 2026

Source documents analysed: Arbisoft Internship Program 2026 (Mentee-Web); Evergrove Before-Focus Research Agent Proposal; Evergrove Research Agent Architecture and 7-Day Plan (design brief).

Conflict priority applied: Arbisoft Phase 2 requirements → Evergrove product proposal → Architecture/7-day planning brief.

# 0. How to read this document

Every architecture concept is introduced with four questions before any implementation detail:

What is it?

Why do we need it?

How will we use it in this project?

What will depend on it later?

Sections follow the exact answer order requested in the design brief (§32).

Two labels are used throughout:

[REQUIRED] — needed to satisfy an Arbisoft Phase 2 assignment item.

[OPTIONAL / PHASE 3] — deliberately postponed.

### What changed in this revision

The structure, examples, requirement mapping, risks and 7-day plan are unchanged. Seven decisions were corrected:

| # | Was | Now | Why |
| --- | --- | --- | --- |
| 1 | Search via self-hosted SearXNG in Docker | SerpAPI free tier (250/mo), behind the same SearchBackend protocol | Matches the Arbisoft assignment text literally and is still $0. Removes Docker entirely |
| 2 | Docker Compose a mandatory dependency | Removed from Phase 2 | Its only job was hosting SearXNG |
| 3 | System architecture implied, never argued | §7 — all seven architectures evaluated; modular monolith chosen | The multi-agent design was being confused with a deployment topology |
| 4 | single_agent.py deleted on Day 5 | Retained via `--mode single` | Arbisoft W4-5 requires a *single-agent* multi-hop demo in its own right |
| 5 | Memory framed mainly as cross-run | §12.1 session memory demonstrated explicitly, cross-run kept as an addition | W4-2 says "earlier in the session" |
| 6 | Appraiser justified defensively | Four checkable properties + an enforced separation from `validate_report` | It must be a judge that can start new research, not a validator |
| 7 | Grounding = "URLs actually fetched" | URLs discovered ∪ fetched, with authority="unknown" for unread ones | The earlier rule wrongly rejected a legitimately cited search result |

Two decisions were re-examined and confirmed unchanged: plain-Python orchestration over LangGraph (§15, now argued requirement-by-requirement) and the Supervisor + Researcher + Appraiser agent design (§7.3, §8).

# 1. Executive recommendation

Build a separate, standalone Python service called evergrove-research-agent, in its own repository, that runs entirely on the local machine at $0 mandatory API cost. Do not touch the existing Evergrove React frontend or NestJS backend during Phase 2.

The recommended system in one line:

A Supervisor agent turns a vague task into a research goal, sends a Researcher agent to search and read sources, sends an Appraiser agent to judge what those sources actually prove, decides whether one more research hop is needed, and finally produces a schema-validated FocusPreparationReport — with every tool call timestamped, traced, budgeted and stored in SQLite, and the whole capability re-exposed through a small MCP server.

The eight decisions that matter most:

| Decision | Choice | One-line reason |
| --- | --- | --- |
| Language | Python 3.12 | Best free ecosystem for LLM tooling, PDF parsing, MCP; Evergrove stays untouched |
| Orchestration | Plain Python state machine — no LangGraph, no LangChain | The loop is ~200 lines; a framework adds a week of learning for zero Phase 2 credit |
| Model runtime | Ollama (local) | Removes all mandatory API cost; satisfies the $0 rule outright |
| Primary model | qwen3:4b (local) | Sized to a CPU-bound, bandwidth-limited machine — see §14. Tool calling + constrained-decoding structured output, Apache 2.0 |
| Second provider | Google AI Studio Gemini Flash free tier (no card, $0), opt-in | Provider diversity beats model diversity; makes daily iteration bearable and pre-satisfies Phase 3's "≥2 LLM providers" |
| Web search | SerpAPI free tier (250 searches/month), plus keyless OpenAlex / Crossref / arXiv | Literally the provider named in the Arbisoft assignment — and still $0 |
| Storage | One SQLite file (stdlib sqlite3, no ORM) | Serves memory + cache + traces with one dependency-free technology |
| Surface | CLI first, MCP server on Day 6 | Phase 2 requires MCP, not HTTP. FastAPI is a 30-minute Phase 3 add |
| System architecture | Modular monolith, layered internally | One process. Multi-agent is a reasoning topology, not a deployment topology — see §7 |

Deliverable at end of Day 7: a runnable CLI and MCP server that takes "Learn PostgreSQL indexing", 25 minutes and returns a validated, source-grounded, session-sized focus preparation — with a trace tree, a memory demo, a PDF demo, a multi-hop demo, offline tests and five evaluations.

Resolved since the previous revision: the search backend is now SerpAPI, matching the Arbisoft assignment text exactly, on a forever-free 250-searches/month tier. Docker and SearXNG are removed. The largest open conflict in the earlier plan no longer exists.

⚠ Hardware note — this plan is tuned to the confirmed target machine: 16 GB RAM, Intel UHD 620 integrated graphics (no dedicated VRAM), effectively CPU-only inference. That single fact drives the model sizing in §14, the context budgets in §18, the deterministic passage selector in §11, and the two-provider strategy. If the machine changes, re-read §14 first.

# 2. Product idea in simple words

Evergrove is a Pomodoro focus app. A user writes a task and starts a 25-minute timer.

The problem: the timer protects the time, but it does not make the task clear. A user who writes *"Learn PostgreSQL indexing"* and hits Start will spend the first ten minutes of a twenty-five minute session searching, opening tabs, and deciding what to read. The timer is running, but the user is still preparing.

The Research Agent moves that preparation before the timer starts.

User has a goal            "Learn PostgreSQL indexing", 25 minutes
        ↓
Research Agent             narrows the goal, searches, reads, judges sources
        ↓
Focus Preparation          objective, 4 topics, 3 real sources, what to skip,
                           one exercise, one success criterion
        ↓
Evergrove timer            user reviews, accepts, presses Start

Hard product boundary, taken directly from the proposal:

Research Agent = prepare the focus session.

Evergrove = run and record the focus session.

User = do the actual work.

The agent never starts the timer, never writes the user's assignment, never becomes a chatbot, and never returns a curriculum when the user asked for one session.

# 3. Why an agent is actually needed

This is the most important architectural question, because if a simple pipeline would do, building agents is waste.

### The non-agent version

Search → Summarize → Return

Every step is decided before the program runs. The number of searches is fixed. The queries are fixed. Nothing that comes back can change what happens next. This is a pipeline, and it fails the Evergrove product for a specific, demonstrable reason:

The right second search query cannot be written until the first search results have been read.

### A concrete Evergrove example

Task: *"Learn PostgreSQL indexing"*, 25 minutes.

Hop 1 — search postgresql index btree basics. Three sources come back. Two of them keep saying *"use EXPLAIN to confirm the index is used"* but never explain how to read EXPLAIN output.

The judgement — the material assumes a prerequisite the user probably does not have. A 25-minute session built on these sources would stall at minute 12.

Hop 2 — a query that did not exist thirty seconds ago: postgresql EXPLAIN output index scan vs seq scan.

The decision to stop — after hop 2 the sources now cover the whole chain. Stop researching; write the preparation.

A pipeline cannot produce hop 2, because hop 2's query is a *function of hop 1's content*. That is precisely the definition of agentic behaviour:

The result of one step changes what the system decides to do next.

### The three genuinely agentic decisions in this product

Scope — is "Learn PostgreSQL indexing" one session or ten? Which single slice fits 25 minutes?

Sufficiency — do the sources I have actually support a useful session, or is something important missing?

Reformulation — if something is missing, what exactly should I search for next?

None of these three can be written as an if statement. Everything else in this system can, and therefore should be.

# 4. What should remain normal deterministic code

This is the separation the design brief asked for, and it is the main defence against a slow, flaky, expensive agent.

### Normal code (deterministic, testable without a model, fast)

| Responsibility | Why it must not be an LLM |
| --- | --- |
| Reading .txt / .md / .pdf files | Parsing is exact; a model would only paraphrase it worse |
| HTTP fetching, redirects, timeouts, retries | Network behaviour is rules, not judgement |
| HTML → readable text extraction | Library job |
| URL canonicalisation and deduplication | String rules |
| Domain classification (is this postgresql.org an official doc?) | A lookup table, not an opinion |
| Caching fetched pages | Key/value logic |
| JSON schema validation of model output | Pydantic does this correctly and for free |
| Business-rule validation ("≤6 topics for 25 minutes") | Arithmetic |
| Source-URL grounding check (every cited URL must appear in the set actually fetched) | Deterministic set membership — and it is our strongest anti-hallucination guard |
| Budget counting, timestamps, run_id / span_id, trace writing | Bookkeeping |
| Reading and writing memory rows in SQLite | Database access |
| Storing and returning the final report | Database access |

### LLM responsibilities (open-ended judgement)

| Responsibility | Which agent | Why it needs a model |
| --- | --- | --- |
| Understand an unclear goal and narrow it to a session-sized research question | Supervisor | Requires world knowledge about topic size |
| Choose the next search query and which results are worth opening | Researcher | Requires reading and interpreting result titles/snippets |
| Judge whether a source is relevant, authoritative, and what it does not support | Appraiser | Requires reading and comparing prose |
| Decide "enough information" vs "one more hop, on this specific question" | Supervisor | Depends on the content just read |
| Synthesise the final preparation (objective, topics, skip list, exercise, success criterion) | Supervisor | Requires writing tailored to the user's goal |

Rule of thumb applied throughout this architecture: *if you can write a passing unit test for it without a model running, it is normal code.*

# 5. Recommended language and where the code lives

### The three options

| Option | Verdict |
| --- | --- |
| A — Everything in Python, standalone | Strong, but ignores that Evergrove already exists |
| B — TypeScript/Node research agent inside the NestJS backend | Rejected — see below |
| C — Hybrid: Evergrove unchanged (React + NestJS + PostgreSQL) + separate Python research agent | Recommended |

### Why Option C

Why Python for the agent, not TypeScript:

PDF text extraction, HTML boilerplate removal, and scientific-source clients (OpenAlex, Crossref) are mature and free in Python and comparatively weak in Node.

The official MCP Python SDK plus Pydantic gives typed tool inputs/outputs, JSON-Schema generation, and constrained decoding against Ollama in a handful of lines.

Pydantic's model_json_schema() feeds directly into Ollama's format= parameter, which uses constrained decoding — the single biggest reliability win available for an 8B local model.

Why not inside the NestJS backend (Option B):

It would make an unfinished backend a hard dependency of the Phase 2 deliverable.

A slow local model call (10–60s) inside a request-scoped Nest service creates timeout and connection-pool problems that have nothing to do with Phase 2.

CLAUDE.md's own governance already treats frontend/ and backend/ as closed projects with their own contracts. A third project keeps that boundary clean.

### Split of responsibilities

| Stays in Evergrove (untouched this week) | Belongs to the Research Agent |
| --- | --- |
| Timer, sessions, tasks, history | Understanding the task |
| Points, titles, gamification | Web search and source reading |
| Auth, users, profile, theme | Source appraisal |
| PostgreSQL product data | Building the focus preparation |
| React UI | Memory of previous preparations, traces |

### How they would communicate later (Phase 3, not this week)

React "Prepare This Session" button
      ↓ authenticated call
NestJS backend  (owns the user, adds task context)
      ↓ HTTP POST /prepare-session
Python research agent  (FastAPI wrapper around the same service function)
      ↓
FocusPreparationReport JSON
      ↓
React review screen → user presses Start Focus

### What must NOT be integrated during Phase 2

No changes to the React app.

No changes to the NestJS backend or Prisma schema.

No new Evergrove endpoint, no auth wiring, no shared database.

No CONTRACT.md amendment (nothing in Evergrove changes, so there is no contract to sync).

Justification: the Arbisoft Phase 2 assignment list never mentions integrating the agent into an existing product. Integration is Phase 3 work. Doing it this week would consume 1–2 of the 7 days and put a working Evergrove build at risk for zero Phase 2 credit.

# 6. Recommended $0 technology stack

### REQUIRED for the one-week Phase 2

| Layer | Technology | What it does | Why we need it | Free? | Day |
| --- | --- | --- | --- | --- | --- |
| Language | Python 3.12+ | Everything | Best free agent/document ecosystem | Yes (PSF) | 1 |
| Package manager | uv | Env + lockfile + runner | Fast, reproducible, one tool | Yes (MIT) | 1 |
| Schemas / validation | Pydantic v2 | Typed tool I/O + final report | Structured output + output validation requirement | Yes (MIT) | 1 |
| Model runtime | Ollama | Runs models locally | The entire $0 guarantee rests on this | Yes (MIT) | 1 |
| Primary model | qwen3:4b (local) | Planning, research decisions, synthesis | Tool calling + structured output, Apache 2.0, sized for a CPU-bound machine (§14) | Yes | 1 |
| Second provider | Gemini Flash, Google AI Studio free tier | Faster iteration; independent appraisal; multi-provider demo | Free tier, no card; makes a 4–8 min local run a 40 s run during development | Yes ($0 tier) | 5 |
| Passage selector | Custom, ~60 lines | Picks the relevant paragraphs of a page before the model sees it | The single biggest speed lever on this hardware — saves 3–6 min per run (§14.4) | Yes | 2 |
| Orchestration | Plain Python | The agent loop | Small enough to write, read, test and trace by hand | Yes | 3 |
| HTTP client | httpx | Fetch pages, call SerpAPI/OpenAlex | Async, timeouts, retries | Yes (BSD) | 2 |
| HTML → text | trafilatura | Strips nav/ads, keeps article text | Local model context is scarce; boilerplate wastes it | Yes (Apache 2.0) | 2 |
| PDF reading | pypdf | .pdf → text + page count | [REQUIRED] file-read plugin | Yes (BSD) | 2 |
| Text reading | Python stdlib | .txt / .md | [REQUIRED] file-read plugin | Yes | 2 |
| Web search | SerpAPI free tier | Structured Google results in one HTTP call | [REQUIRED] web-search skill — the provider Arbisoft names | Yes — 250/month, forever-free | 2 |
| Academic search | OpenAlex + Crossref + arXiv | Keyless scholarly lookup | Authoritative sources for research/assignment tasks | Yes, no key | 2 |
| Memory + cache + traces | SQLite (stdlib sqlite3) | One file, seven tables | [REQUIRED] memory + tracing, zero dependencies | Yes | 2 & 4 |
| Hooks / tracing | Custom (~120 lines) + stdlib logging | Pre/post tool interceptors, run_id/span_id | [REQUIRED] tool-call logging + tracing | Yes | 4 |
| MCP | mcp Python SDK | MCP server + client | [REQUIRED] MCP server, resource, tool, client | Yes (MIT) | 6 |
| Testing | pytest, pytest-asyncio, respx | Unit, integration, evaluations | Offline-repeatable proof | Yes (MIT) | 1 & 7 |
| Search cache + budget | SQLite tables | Caches queries; caps live calls per month | Makes 250 searches/month comfortably sufficient | Yes | 2 |

Total mandatory API cost: $0. SerpAPI's free tier (250 searches/month) and Google AI Studio's free tier each require a signup but no credit card and no payment. Everything else is local or keyless. §30 shows how the monthly search budget is enforced in code.

### OPTIONAL / PHASE 3 (do not install this week)

FastAPI + uvicorn (HTTP wrapper) · Docker / containerisation · Brave / Serper / Tavily as alternative search keys · SearXNG (only if a keyless self-hosted option is wanted later) · pdfplumber (only if pypdf mis-extracts a real fixture) · selectolax · LangGraph · OpenTelemetry / LangSmith · vector database · Redis · Celery · Kubernetes · cloud deployment · OCR.

Note on Docker: it was mandatory in the previous revision solely to host SearXNG. With SerpAPI it has no remaining Phase 2 purpose, so it is removed — deleting a container, a settings.yml fight over JSON output, and 2–3 GB of WSL2 RAM on a 16 GB machine.

### Explicitly rejected

| Rejected | Reason |
| --- | --- |
| LangGraph / LangChain | A framework to learn, debug and trace, for a loop we can write in 200 readable lines. Its abstractions actively obscure the tracing that Phase 2 grades. |
| Vector database / RAG | We retrieve 3–5 sources per run and read them whole. There is nothing to embed. The proposal itself lists it under "not needed". |
| Redis / Celery / background jobs | One user, one run, one process. |
| SearXNG + Docker | Superseded by SerpAPI, which matches the Arbisoft text and is also $0. Removing it deletes a container and a whole class of setup problems. |
| OCR | Scanned PDFs are handled by failing clearly, not by adding Tesseract. |

# 7. Architecture

## 7.0 Five different things called "architecture"

Most confusion in agent projects comes from mixing these five levels. They are decided separately and they constrain each other only in one direction — downward.

| Level | The question it answers | Our answer |
| --- | --- | --- |
| 1. System architecture | How many deployable processes exist, and how do they communicate? | Modular monolith — one Python process |
| 2. Internal module architecture | How is code organised *inside* that process? | Layered, with a tool-registry seam |
| 3. Multi-agent architecture | How do the reasoning components relate? | Supervisor + 2 workers (hierarchical) |
| 4. Orchestration | What mechanism drives the control flow? | Plain Python state machine |
| 5. Integration architecture | How will Evergrove eventually talk to this? | Separate service over HTTP — Phase 3 |

A common mistake is to conclude that "multi-agent" implies "microservices". It does not. Our three agents are three *prompt-plus-schema pairs running in the same process*. Multi-agent is a level-3 decision; it says nothing about level 1.

## 7.1 System architecture — options evaluated

Assessed against the actual system: one user, one run at a time, ~10 model calls and ~7 network calls per run, a 7-day budget, and a laptop.

| Architecture | Fit for this system | Pros | Cons | Complexity | Phase 2 verdict |
| --- | --- | --- | --- | --- | --- |
| Monolithic (single process, unstructured) | Close | Simplest possible; zero infrastructure; trivial to debug and trace | Without internal boundaries it becomes unmaintainable and untestable by Day 5 | Very low | Near miss — right topology, wrong internals |
| Modular monolith (single process, enforced internal module boundaries) | Best | All the simplicity above, plus swappable parts (SearchBackend, LLMProvider) and testable units; one uv run to start; whole-run tracing is trivial because everything shares one process | Requires discipline to keep boundaries honest | Low | CHOSEN |
| Layered / N-tier | Complementary, not an alternative | Clear dependency direction; keeps SQL out of business logic | Layering alone says nothing about process topology | Low | Adopted as the *internal* structure (level 2) |
| Microservices (agents/tools as separate services) | Poor | Independent scaling and deployment | Network hops, serialisation, service discovery, distributed tracing, N deployments — for a single-user laptop tool. Would consume 2–3 of 7 days and make the graded tracing requirement *harder* | Very high | Rejected |
| Event-driven (queue/bus between agents) | Poor | Decoupling; natural retries; async fan-out | Our flow is strictly sequential and each step needs the previous step's *content*. A bus adds a broker, at-least-once semantics and eventual consistency to a loop that is genuinely synchronous | High | Rejected |
| SOA (coarse shared services, ESB) | Poor | Enterprise reuse across many consumers | We have one consumer. All governance cost, no reuse benefit | High | Rejected |
| Serverless (FaaS per agent/tool) | Poor | Zero idle cost; auto-scale | Cold starts; execution time limits versus our 4–8 minute local runs; cannot host a local Ollama model at all, which breaks the $0-local requirement outright; local state and SQLite become external dependencies | High | Rejected |

### Decision

Modular monolith at the system level, layered internally.

Why it wins on the criteria that actually apply:

Tracing is a graded Phase 2 requirement. In one process, run_id/span_id propagation is a variable passed down a call stack. Across services it needs distributed context propagation and a collector — strictly more work for a strictly worse demo.

The workload has no scaling problem to solve. One user, one sequential run. Every distributed architecture solves a problem we do not have.

It is reversible. Because modules sit behind protocols (SearchBackend, LLMProvider, Tool), extracting any of them into a service later is a mechanical change. Starting distributed and collapsing back is not.

It fits the week. Zero infrastructure means Day 1 starts on the actual problem.

Where the architecture would need to change (the "revisit when" trigger): multiple concurrent users, runs needing to survive process restarts, or a research step long enough to require a durable queue. None apply in Phase 2 — and each maps to a specific, contained upgrade (a task queue, a checkpointing orchestrator, a service split) rather than a rewrite.

## 7.2 Internal module architecture — layered, with a registry seam

Dependencies point in one direction only. A lower layer never imports an upper one.

surfaces        CLI · MCP server            (thin; no logic)
         │
     service         prepare_focus_session()     (the single entry point)
         │
     agents          Supervisor · Researcher · Appraiser
         │
     registry        the ONE path to any tool; hooks live here
         │
     tools           web_search · fetch_url · read_document · recall · …
         │
   capabilities      search backends · documents · llm providers · memory
         │
     schemas         Pydantic models — imports nothing

The tool registry is the seam that makes Phase 2 gradeable. Because every tool call passes through exactly one function, hooks, timestamps, tracing, budgets and caching are implemented once and cannot be bypassed. That single choke point is worth more to this project than any framework.

## 7.3 Multi-agent architecture — hierarchical supervisor/worker

Evaluated against the alternatives: a single agent with many tools (rejected — Phase 2 requires ≥2 sub-agents, and self-grading is genuinely poor); a peer network where agents talk directly (rejected — Arbisoft's pattern is supervisor/worker, and peer messaging makes tracing and termination much harder); a fixed pipeline (rejected — it cannot produce a content-dependent second hop, per §3).

Chosen: Supervisor → {Researcher, Appraiser}, workers never talk to each other, all state owned by the Supervisor. Detail in §8.

## 7.4 Integration architecture — deliberately deferred

Evergrove is untouched in Phase 2. The forward path is a service boundary, not a shared library: NestJS calls the agent over HTTP, because the agent is Python, is slow, and should never run inside a request-scoped Nest service. service.py already has the right signature for that; adding FastAPI later is roughly 30 lines. See §5.

## Diagram 1 — Product flow (simple)

User
          │  "Learn PostgreSQL indexing", 25 min
          ▼
   Research Agent
          │
          ▼
  Focus Preparation      objective · 4 topics · 3 sources
                         skip list · exercise · success criterion
          │
          ▼   user reviews and accepts
  Evergrove Timer        (unchanged — Phase 3 integration)

## Diagram 2 — Implementation architecture

┌──────────────┐   ┌──────────────────┐
 │  CLI (Day 3) │   │ MCP server(Day 6)│   ← two surfaces, ONE service function
 └──────┬───────┘   └────────┬─────────┘
        └────────┬───────────┘
                 ▼
        prepare_focus_session()          service entry point
                 │
                 ▼
       ╔══════════════════════╗
       ║      SUPERVISOR      ║  understand goal · set budget · decide
       ║   (qwen3:4b local)   ║  enough/not-enough · write final report
       ╚═══╤══════════════╤═══╝
           │              │
     ask   │              │  ask
     "find"│              │  "judge"
           ▼              ▼
   ┌───────────────┐  ┌────────────────────┐
   │  RESEARCHER   │  │     APPRAISER      │
   │ (qwen3:4b)    │  │ (2nd provider)     │
   │ picks queries │  │ relevance/authority│
   │ picks sources │  │ what it does NOT   │
   │ loops on tools│  │ support · followup │
   └───────┬───────┘  └────────────────────┘
           │ tool calls
           ▼
 ┌─────────────────────────────────────────────────┐
 │              TOOL REGISTRY                      │
 │  every call wrapped by PRE-HOOK and POST-HOOK   │
 ├─────────────────────────────────────────────────┤
 │ web_search · fetch_url · read_document ·        │
 │ recall_previous_preparation                     │  ← agent-callable
 │ normalize_sources · validate_report ·           │
 │ save_preparation                                │  ← pipeline
 └───┬──────────┬───────────┬───────────┬──────────┘
     ▼          ▼           ▼           ▼
 ┌────────┐ ┌────────┐ ┌─────────┐ ┌──────────────┐
 │SerpAPI │ │ httpx  │ │  pypdf  │ │   SQLite     │
 │OpenAlex│ │+trafil.│ │ + stdlib│ │ memory·caches│
 │fixture │ │+excerpt│ │         │ │ ·runs·spans  │
 └────────┘ └────────┘ └─────────┘ └──────────────┘

        LLM PROVIDER  (one interface, swappable)
        └── OllamaProvider ─────► Ollama daemon
        └── FakeProvider  ─────► tests / offline demo
        └── HostedProvider ────► [OPTIONAL, off by default]

The one structural rule that keeps this buildable: the CLI, the MCP server, and any future FastAPI route all call the same prepare_focus_session() function. Surfaces are thin; nothing intelligent lives in them.

# 8. Supervisor and worker agents

### The four questions — "Supervisor"

What is it? The agent in charge of the research process. It does not search the web itself; it decides what needs finding, asks a worker to find it, looks at what came back, and decides whether to continue or stop.

Why do we need it? Somebody has to answer "is this enough?" That question depends on what was just read, so it cannot be a fixed rule — and it must not be answered by the same agent that is trying to prove its own search was good.

How in this project? Given *"Learn PostgreSQL indexing", 25 min*, the Supervisor decides the session should cover B-tree basics rather than GIN/GiST, tells the Researcher to find introductory authoritative material, reads the Appraiser's verdict, notices EXPLAIN is an unexplained prerequisite, orders one more hop, then writes the final report.

What depends on it later? The final FocusPreparationReport — and therefore the MCP tool, the CLI output, and every evaluation.

### The four questions — "Worker agent"

What is it? A specialist with a narrow job, its own prompt, its own typed input and output, and no authority to decide when the overall work is finished.

Why do we need it? Splitting "find things" from "judge things" is what stops the system from believing its own first search result. A single agent that searches and then grades its own sources is a very poor grader.

How in this project? The Researcher finds and reads; the Appraiser judges. They never talk to each other — everything goes through the Supervisor.

What depends on it later? The Supervisor's stop/continue decision depends entirely on the Appraiser's verdict; the multi-hop demo depends on the Appraiser producing a specific follow-up question.

## 8.1 Supervisor

| What is it | The controller of one research run |
| --- | --- |
| Why | Sufficiency and scope are judgement calls that depend on freshly-read content |
| Model | qwen3:4b local (or hosted, per SUPERVISOR_PROVIDER); temperature 0.2 for planning, 0.0 for the final structured report |
| Input | TaskContext — task title, optional description, session minutes, attached file paths, recalled prior preparation, current budget state |
| Output | Turn-by-turn: SupervisorDecision (`{action: RESEARCH \ |
| Must NOT | Call web_search or fetch_url directly · exceed budget · invent sources · produce a curriculum · write the user's assignment |
| Depends on | LLM provider, schemas, memory, budget |
| Depended on by | CLI, MCP tool, every evaluation |

Stop condition, stated precisely. The Supervisor stops and finalises when any of these is true:

The Appraiser reports sufficient == true and at least 2 accepted sources exist; or

hops_used == MAX_HOPS (2); or

any budget ceiling is reached (searches, fetches, model calls, wall-clock).

It continues for exactly one more hop when: sufficient == false and requested_followup is non-empty and hops_used < MAX_HOPS. In every other failing case it finalises with honest `unknowns` and `assumptions` populated rather than guessing. This is the behaviour that Evaluation 3 ("Work on my project") tests.

## 8.2 Researcher

| What is it | The agent that actually goes and gets material |
| --- | --- |
| Why an agent, not a function | It loops: choose a query → look at results → decide which 2–3 are worth opening → read them → decide whether to reformulate. Each choice depends on the previous result. |
| Model | qwen3:4b local (or hosted, per RESEARCHER_PROVIDER); temperature 0.3 |
| Input | ResearchAssignment — {research_question, source_preference, max_searches, max_fetches} |
| Output | ResearchFindings — {queries_used[], sources[] (url, title, domain_class, extracted_text, retrieved_at), notes} |
| Tools it may call | web_search, fetch_url, read_document |
| Must NOT | Decide the research is finished · judge source quality · write any part of the final report · exceed the budget the Supervisor handed it |
| Depends on | Day 2 tools, hooks, budget |
| Depended on by | Appraiser (consumes its sources), Supervisor, multi-hop demo |

## 8.3 Source Appraiser

| What is it | The agent that reads what the Researcher brought back and says what it actually proves |
| --- | --- |
| Why an agent, not a function | Relevance and authority are judgements about prose. No rule can decide whether a 2019 blog post is still a trustworthy explanation of index selectivity. |
| Model | Configurable via APPRAISER_PROVIDER. Setting it to the hosted provider gives a genuinely independent second opinion — a different provider entirely, not just different weights. On a bandwidth-bound machine this is far cheaper than loading a second local model (§14.2) |
| Input | AppraisalRequest — {research_question, session_minutes, sources[]} |
| Output | AppraisalVerdict — `{accepted[] (url, supports[], does_not_support[], authority: official\ |
| Must NOT | Search · fetch · decide to stop the run · write the final report |
| Depends on | Researcher output, LLM provider |
| Depended on by | The Supervisor's stop/continue decision — and therefore the entire multi-hop demonstration |

### The Appraiser must be a real judge, not a validator

This is the design point most likely to be challenged, so it is worth being precise. The Appraiser is not a formatter and not a schema checker — those jobs belong to validate_report, which is a *tool*. The Appraiser performs semantic judgement that no rule can express, and it can start new research.

Four properties make it a genuine agent, and each is separately checkable:

It steers control flow. sufficient and requested_followup decide whether the graph loops. A component that decides whether more work happens is part of the agent graph.

It generates new work. requested_followup is a research question that did not exist before it read the sources. That is generative planning. This is the property that makes the multi-hop requirement real — hop 2's query originates here, not in the Supervisor's imagination.

It reaches conclusions no rule could. does_not_support requires reading prose and noticing an absence — "this page explains B-tree structure but never shows how to confirm an index is used." Deterministic code cannot produce that sentence.

It is independently configured. APPRAISER_PROVIDER is set separately from RESEARCHER_PROVIDER. Pointing it at the other provider makes the grader genuinely independent of the searcher, rather than the same weights agreeing with themselves.

Enforced separation of concerns — the rule that keeps it honest:

| Concern | Owner | Mechanism |
| --- | --- | --- |
| Is this JSON well-formed and within limits? | validate_report tool | Pydantic + business rules, deterministic |
| Does every cited URL exist in this run's evidence? | validate_report tool | Set membership, deterministic |
| Is this source authoritative and relevant? | Appraiser agent | Semantic judgement |
| What does this source fail to establish? | Appraiser agent | Semantic judgement |
| Is more research needed, and on what? | Appraiser agent → Supervisor acts | Semantic judgement |

A test asserts the separation: the Appraiser's span list must contain no tool calls (it never searches or fetches), and at least one integration test must show a run where the Appraiser rejects a structurally valid, well-formed source on grounds of authority. If the Appraiser could be replaced by a Pydantic validator, the design has failed — and that test is what proves it has not.

Fallback if Day 5 runs out of time: drop disagreements[] and reduce authority to three values. Never drop `requested_followup` — that field is the multi-hop mechanism. And never merge the Appraiser into the Supervisor; that breaks the "≥2 sub-agents" requirement Day 5 exists to satisfy.

### Why exactly two workers, not three or four

Arbisoft requires "≥2 sub-agents". Two is the honest number here: one finds, one judges. A third ("Planner", "Formatter", "Summariser") would be a fake agent — those jobs are already the Supervisor's or are pure code. The design brief explicitly caps this at two, and adding more costs a day for zero credit.

# 9. Tool architecture

### The four questions — "Tool calling"

What is it? Giving the model a menu of real functions it may ask us to run, each with a typed input and typed output. The model does not run code; it emits a request like web_search(query="postgres btree index", source_type="docs"), our code runs it, and the result goes back into the conversation.

Why do we need it? A model alone can only produce text from memory, which for "current, credible sources" means hallucinated URLs. Tools are the only way the agent touches reality.

How in this project? Four tools are offered to the model; three more run inside the pipeline. All seven are registered in one registry and pass through the same hooks.

What depends on it later? Hooks and tracing wrap the registry, so tool design determines what the trace looks like. The MCP server on Day 6 re-exposes a capability built from these tools.

### Design principle for a local 8B model

Fewer tools with an enum parameter beat many narrow tools. An 8B model's tool-selection accuracy falls off quickly as the menu grows. That is why there is one web_search with a source_type enum rather than four separate search tools, and one read_document with a mode enum rather than separate PDF/text/outline tools. The *routing* behind the enum is deterministic Python.

## 9.1 Agent-callable tools (the model chooses these)

### T1 — `web_search`

| Field | Value |
| --- | --- |
| Purpose | Find candidate sources for a research question |
| Who uses it | Researcher |
| Input | WebSearchInput{ query: str (3–200 chars), source_type: Literal["docs","technical","academic","general"], max_results: int = 6 } |
| Output | WebSearchOutput{ results: list[SearchResult{title, url, snippet, source_backend, domain_class}] } |
| Normal code or LLM | Normal code. The *query* is LLM-chosen; the execution is deterministic |
| Errors | SerpAPI unreachable · missing/invalid API key · HTTP timeout · empty result set · monthly quota exhausted |
| Fallback / retry | Search cache checked first (costs no quota) → 1 retry with 2s backoff → fall back to source_type="general" → optional ddgs backend → ToolError(SEARCH_UNAVAILABLE or MONTHLY_BUDGET_EXCEEDED) with an empty list, never an exception. The Supervisor treats a failed search as "missing information", not as a crash |
| Depended on by | Researcher, multi-hop demo, Evaluations 1 & 4 |

### T2 — `fetch_url`

| Field | Value |
| --- | --- |
| Purpose | Download one page and return readable text |
| Who uses it | Researcher |
| Input | `FetchUrlInput{ url: HttpUrl, max_chars: int = 20000, excerpt_for: str \ |
| Output | FetchUrlOutput{ url, final_url, title, text, char_count, truncated: bool, from_cache: bool, retrieved_at } |
| Normal code or LLM | Normal code (httpx + trafilatura + SQLite cache) |
| Errors | DNS failure · timeout · 4xx/5xx · non-HTML content type · paywall/empty extraction · page > size limit |
| Fallback / retry | 1 retry on timeout/5xx · PDF content-type routes to pypdf automatically · empty extraction returns ToolError(code=NO_CONTENT) so the Researcher can pick a different result |
| Depended on by | Appraiser (needs real text), the source-URL grounding check, source cache |

### T3 — `read_document`

| Field | Value |
| --- | --- |
| Purpose | Read a local .txt / .md / .pdf the user attached |
| Who uses it | Researcher and Supervisor |
| Input | `ReadDocumentInput{ path: str, mode: Literal["outline","full","section"], section_hint: str \ |
| Output | ReadDocumentOutput{ path, file_type, page_count, outline: list[str], text, truncated } |
| Normal code or LLM | Normal code |
| Errors | File not found · unsupported extension · corrupt PDF · encrypted PDF · scanned PDF (no text layer) · empty file · encoding error · file over size limit |
| Fallback / retry | No retry (deterministic). Each failure returns a *distinct, actionable* ToolError code — see §11 |
| Depended on by | [REQUIRED] file-read assignment item, Evaluation 2 (assignment PDF) |

### T4 — `recall_previous_preparation`

| Field | Value |
| --- | --- |
| Purpose | Look up what we already prepared for this task before |
| Who uses it | Supervisor, at the very start of a run |
| Input | RecallInput{ task_title: str, max_age_days: int = 30 } |
| Output | `RecallOutput{ found: bool, previous: PreviousPreparationSummary \ |
| Normal code or LLM | Normal code (SQLite lookup on a normalised task key). The decision to call it and what to do with the answer are the LLM's |
| Errors | DB locked · corrupt row |
| Fallback / retry | Returns found=false on any failure. Memory is an enhancement; a memory outage must never fail a run |
| Depended on by | [REQUIRED] memory assignment item, Evaluation 5 |

## 9.2 Pipeline tools (deterministic, registered and traced, not model-chosen)

### T5 — `normalize_sources`

Canonicalises URLs (strip utm_*, fragments, trailing slashes; lowercase host), deduplicates, and classifies each domain as official | standards | primary | secondary | unknown from a small YAML allow-list (postgresql.org, fastapi.tiangolo.com, react.dev, developer.mozilla.org, rfc-editor.org, docs.python.org, …). Used by web_search and fetch_url. Depended on by: the search-priority strategy and the URL-dedup budget saving.

### T6 — `validate_report`

Runs Pydantic validation, then the business rules of §17 — including the source-URL grounding check. Returns ValidationResult{ok, errors[]} so the Supervisor can retry with the errors quoted back to it. Depended on by: output-validation requirement, retry loop, every evaluation.

### T7 — `save_preparation`

Writes the validated report plus a memory summary to SQLite and returns the run_id. Depended on by: memory, MCP resource evergrove://preparation/{run_id}.

On the count of seven: this is what the system genuinely needs — four the model chooses, three the pipeline runs. Nothing was invented to reach seven. Note also that "≈7 tools" appears only in the planning brief, not in the Arbisoft document; see §32, decision D5.

## 9.3 The shared tool contract

Every tool — all seven — implements the same interface, which is what makes hooks, tracing and testing uniform:

class ToolError(BaseModel):
    code: ErrorCode            # enum: TIMEOUT, NOT_FOUND, CORRUPT_PDF, ...
    message: str               # human readable, safe to show the model
    retryable: bool

class ToolResult(BaseModel, Generic[T]):
    ok: bool
    data: T | None = None
    error: ToolError | None = None
    duration_ms: int
    from_cache: bool = False

class Tool(Protocol):
    name: str
    description: str           # this string is what the model sees
    input_model: type[BaseModel]
    output_model: type[BaseModel]
    async def run(self, args: BaseModel, ctx: RunContext) -> ToolResult: ...

Tools never raise. A failure is a value, so the agent can reason about it and the trace can record it. This one decision removes most of the error handling from the agent loop.

# 10. Web-search strategy

### The principle

Web search does not mean trusting the first result.

The source_type enum routes the query to a different backend and a different domain preference. The routing is deterministic; only the choice of source_type and query is the model's.

### Source priority ladder

For technical / software tasks (source_type="docs" or "technical"):

1. Official project documentation      postgresql.org/docs, react.dev, fastapi.tiangolo.com
2. Language / platform documentation   docs.python.org, developer.mozilla.org
3. Standards and specifications        rfc-editor.org, w3.org, oauth.net
4. Trusted primary technical sources   project blogs, maintainer talks, source repos
5. High-quality secondary explanations well-known technical publications
6. General web search                  last resort

For academic / assignment tasks (source_type="academic"): OpenAlex → Crossref → arXiv → Europe PMC → institutional/university domains. All keyless and free.

Concrete Evergrove example. Task *"Learn FastAPI authentication"*: the Researcher issues web_search(query="fastapi oauth2 password bearer", source_type="docs"). Behind that call, SerpAPI is queried with site: hints for fastapi.tiangolo.com and oauth.net; a general query runs only if fewer than three usable results come back, and normalize_sources then re-ranks official domains to the top. Random tutorial blogs can appear, but only at rung 5–6, and the Appraiser marks their authority as secondary.

### Backend choice: SerpAPI *(changed — this supersedes the earlier SearXNG recommendation)*

Arbisoft's Week 4 assignment reads: *"Build a research agent with a web-search skill (SerpAPI / Brave)."* Under the stated conflict priority, that document outranks the planning brief's $0 rule. SerpAPI is now the primary backend, which removes the largest open risk in the previous version of this plan.

It is still $0. SerpAPI's free plan is a forever-free tier of 250 searches/month at 50 searches/hour. With MAX_SEARCH_CALLS=3 per run, that is roughly 80 live runs per month — comfortably more than a 7-day build needs, *provided* search results are cached (see below).

| Property | Value |
| --- | --- |
| Cost | $0 on the free plan — 250 searches/month, no time limit |
| Throughput | 50 searches/hour — far above anything a single-user agent will do |
| Setup | Sign up, copy the API key into .env. No Docker, no container, no local service |
| Matches requirement | Literally the provider named in the Arbisoft Phase 2 assignment |
| Structure | Returns clean structured JSON (organic_results with title, link, snippet) — no HTML scraping |

Docker and SearXNG are removed as mandatory dependencies. This is a real simplification: it deletes a container, a settings.yml fight over JSON output, a rate-limiter fight, and 2–3 GB of WSL2 RAM on a 16 GB machine — all of which were pure setup cost with no Phase 2 credit.

### The one new constraint: a monthly search budget

250/month is generous but finite, and it is the only genuinely scarce resource in the project. Three mechanisms protect it, all deterministic:

`search_cache` table (new). Cache on (normalised_query, source_type) → results, with a 7-day TTL. Re-running the same evaluation costs zero SerpAPI calls after the first time. Given that Day 7 runs five evaluations three times each, this is the difference between ~15 searches and ~135.

A persistent monthly counter. search_budget table tracks calls in the current calendar month. The pre-tool hook refuses live calls past MONTHLY_SEARCH_BUDGET (default 200, leaving 50 in reserve) and returns ToolError(code=MONTHLY_BUDGET_EXCEEDED). The run degrades honestly rather than silently failing or incurring cost.

`SEARCH_BACKEND=fixture` is the default for all tests and all development. Live SerpAPI is opt-in, used for genuine research runs and the demo.

### Backend abstraction — unchanged and now more important

class SearchBackend(Protocol):
    name: str
    async def search(self, query: str, source_type: SourceType,
                     max_results: int) -> list[SearchResult]: ...

| Backend | Role | Key needed |
| --- | --- | --- |
| `serpapi` | Primary — live web search | Yes (free tier) |
| academic | OpenAlex / Crossref / arXiv, auto-selected when source_type="academic" | No |
| `fixture` | Default for tests, CI and offline demo — replays recorded JSON | No |
| ddgs | Optional keyless fallback if the SerpAPI quota is exhausted mid-week | No |

Switching backends is a .env change and never touches the agents. Record real SerpAPI responses into fixtures/search/ on Day 2 — those recordings are what make the rest of the week free and offline.

### Source priority is applied *after* the backend returns

SerpAPI returns ranked general results. The authority ladder above is enforced by our own deterministic normalize_sources step — domain classification, then re-ranking so official documentation outranks blogs — plus site: query hints for source_type="docs". The ladder is our logic, not the search engine's, which is precisely why it survives a backend swap.

# 11. PDF and text strategy

### Why it has a real product purpose

Not a checkbox. The driving scenario:

User attaches database_assignment.pdf  →  "Prepare me to work on this for 25 minutes"
        ↓  read_document(mode="outline")     14 pages, 6 sections
        ↓  Supervisor picks ONE realistic section — "Part 2: Normalisation to 3NF"
        ↓  read_document(mode="section", section_hint="Normalisation")
        ↓  Researcher searches for the concepts that section assumes
        ↓  FocusPreparationReport scoped to Part 2 only

The outline mode is what makes a 40-page assignment usable: the agent chooses a slice before spending its context budget.

### Library choices

| Format | Library | Why |
| --- | --- | --- |
| .pdf | pypdf | Pure Python, BSD, fast, no system dependency. Good enough for text-layer PDFs, which is all we support |
| .txt / .md | stdlib, UTF-8 with errors="replace" | No dependency needed |
| HTML | trafilatura | Removes nav/ads/cookie banners. Boilerplate is expensive when the model's usable context is ~4k tokens |

### And then: deterministic passage selection

Extraction is only half the job. Even a clean documentation page is 20,000+ characters, and on a CPU-bound machine every one of those characters costs prefill time. documents/excerpt.py (§14.4) scores paragraph blocks against the research question and returns only the top ~3,000 characters, in document order, with heading context preserved.

This runs on every source, from both `fetch_url` and `read_document`. It is pure deterministic code — no model, no embeddings — and it is worth 3–6 minutes per run on the target hardware. It is also why SOURCE_EXCERPT_CHARS (what the model sees) is a separate setting from max_chars (what we extract and cache).

pdfplumber stays optional — add it only if a real fixture proves pypdf mis-extracts it. No OCR, per the brief.

### Failure behaviour — every case returns a specific, actionable error

| Condition | Detection | ToolError.code | What the agent is told |
| --- | --- | --- | --- |
| Corrupt PDF | pypdf raises | CORRUPT_PDF | "This PDF could not be parsed. Continue without it and record it under unknowns." |
| Encrypted PDF | reader.is_encrypted | ENCRYPTED_PDF | "Password-protected. Ask the user to provide an unlocked copy." |
| Scanned PDF (no text layer) | extracted text < 200 chars over ≥3 pages | NO_TEXT_LAYER | "Image-only PDF; OCR is not supported. Prepare from the title only and state the limitation." |
| Very large PDF | page_count > 60 or bytes > 20 MB | *(not an error)* | Auto-switch to mode="outline"; refuse mode="full" |
| Empty file | 0 bytes | EMPTY_FILE | "File is empty." |
| Malformed text / bad encoding | decode failure | *(not an error)* | Decode with errors="replace", set truncated=true |
| Unsupported extension | suffix check | UNSUPPORTED_TYPE | Lists the supported types |
| URL fetch failure | httpx exception / non-2xx | FETCH_FAILED / TIMEOUT | "Try a different result from the search list." |
| Path outside allowed dir | path resolution check | PATH_NOT_ALLOWED | Security guard — see §30 |

The rule: a bad file degrades the report (an honest entry in unknowns); it never crashes the run.

# 12. Memory design

### The four questions — "Memory"

What is it? Two different things sharing one name. Session (within-run) memory is what the agent knows *during* one run — the goal, what each search returned, which sources were read, what the Appraiser concluded. Persistent memory is what survives *between* runs — what we prepared for this task last time.

Why do we need it? Without session memory the agent re-searches the same query, re-reads the same page, and forgets on hop 2 what it learned on hop 1 — which makes multi-hop research impossible. Without persistent memory, "Continue PostgreSQL indexing" produces the same beginner session it produced yesterday.

How in this project? See both demonstrations below.

What depends on it later? Session memory is what makes hop 2 possible at all (§3), so the entire multi-hop requirement rests on it. Persistent memory drives the Supervisor's opening move, Evaluation 5, and the MCP resource.

## 12.1 Session memory — the Arbisoft requirement, demonstrated directly

Arbisoft W4-2 reads: *"Add memory: agent recalls facts from earlier in the session."* That is session memory specifically, so it gets its own explicit demonstration rather than being folded into the cross-run story.

What is held in session memory during one run (RunState in process, mirrored to the run_memory table for the trace):

| Kind | Written when | Read when |
| --- | --- | --- |
| goal | Supervisor narrows the task | Every subsequent agent turn |
| finding | Each source is fetched and excerpted | Researcher hop 2; Appraiser; finalisation |
| appraisal | Appraiser returns a verdict | Supervisor's stop/continue decision |
| decision | Supervisor chooses an action | Trace and the next turn's prompt |
| seen_urls | Any fetch | Deduplication — the agent never re-fetches within a run |
| seen_queries | Any search | Prevents re-issuing a query — directly protects the SerpAPI budget |

The demonstration (one run, no prior history):

"Learn PostgreSQL indexing", 25 min          ← fresh DB, no persistent memory

hop 1  goal recorded      → "B-tree fundamentals for a 25-min session"
       search  #1         → 6 results        (seen_queries += 1)
       fetch   ×2         → 2 excerpts       (seen_urls += 2)
       appraisal recorded → sufficient=false, followup="EXPLAIN output"

hop 2  Supervisor reads BACK from session memory:
         · the goal from hop 1        (not re-derived)
         · the 2 findings from hop 1  (not re-fetched)
         · the appraiser's followup
       search  #2         → skips the hop-1 query (seen_queries)
       fetch   ×1         → skips the 2 hop-1 URLs (seen_urls)

final  the report cites sources from BOTH hops

The provable claim: the final report contains a source discovered in hop 1 *and* a source discovered in hop 2, and no URL was fetched twice. That is "recalls facts from earlier in the session", demonstrated with a trace rather than asserted — and it is asserted as a test (Evaluation 6, §29).

## 12.2 Persistent memory — the additional capability

### The demonstration

RUN 1   "Learn PostgreSQL indexing" · 25 min
        → objective: understand B-tree indexes
        → covered:  what an index is · B-tree basics · when a SELECT uses one · EXPLAIN
        → deferred: GIN · GiST · BRIN · partial indexes · composite indexes
        → saved to memory

RUN 2   "Continue PostgreSQL indexing" · 25 min
        → Supervisor calls recall_previous_preparation("PostgreSQL indexing") → found
        → It now knows the basics are done and what was deliberately deferred
        → objective: composite indexes, column order and selectivity
        → covered:  composite index column order · selectivity · EXPLAIN ANALYZE vs EXPLAIN
        → and it says so: "Building on your previous session on B-tree basics."

Run 2 is a genuinely different session. That is the whole point.

### Storage — one SQLite file, five tables

-- persistent memory (survives runs)
CREATE TABLE prep_memory (
  id INTEGER PRIMARY KEY,
  task_key TEXT NOT NULL,          -- normalised: lowercase, stopwords removed
  original_task TEXT NOT NULL,
  session_objective TEXT NOT NULL,
  topics_covered TEXT NOT NULL,    -- JSON array
  topics_deferred TEXT NOT NULL,   -- JSON array
  source_urls TEXT NOT NULL,       -- JSON array
  run_id TEXT NOT NULL,
  created_at TEXT NOT NULL
);
CREATE INDEX idx_prep_task_key ON prep_memory(task_key);

-- session / within-run memory (§12.1) — also the trace's evidence
CREATE TABLE run_memory (
  id INTEGER PRIMARY KEY, run_id TEXT NOT NULL, hop INTEGER NOT NULL,
  kind TEXT NOT NULL,              -- goal | finding | appraisal | decision
                                   -- | seen_url | seen_query
  content TEXT NOT NULL, created_at TEXT NOT NULL
);
CREATE INDEX idx_run_memory_run ON run_memory(run_id);

-- fetched-page cache
CREATE TABLE source_cache (
  url_canonical TEXT PRIMARY KEY, final_url TEXT, title TEXT,
  text TEXT NOT NULL, content_type TEXT,
  fetched_at TEXT NOT NULL, expires_at TEXT NOT NULL
);

-- search-result cache — protects the 250/month SerpAPI free tier (§10)
CREATE TABLE search_cache (
  query_key TEXT PRIMARY KEY,      -- normalised query + source_type
  backend TEXT NOT NULL,
  results TEXT NOT NULL,           -- JSON array of SearchResult
  fetched_at TEXT NOT NULL, expires_at TEXT NOT NULL
);

-- monthly live-search budget — the only genuinely scarce resource
CREATE TABLE search_budget (
  month TEXT PRIMARY KEY,          -- 'YYYY-MM'
  live_calls INTEGER NOT NULL DEFAULT 0
);

-- tracing (Day 4)
CREATE TABLE runs (
  run_id TEXT PRIMARY KEY, task_title TEXT, session_minutes INTEGER,
  started_at TEXT, ended_at TEXT, status TEXT,       -- ok | failed | budget_exhausted
  hops_used INTEGER, model_calls INTEGER, search_calls INTEGER, fetch_calls INTEGER
);
CREATE TABLE spans (
  span_id TEXT PRIMARY KEY, run_id TEXT NOT NULL, parent_span_id TEXT,
  name TEXT NOT NULL,              -- supervisor.decide | researcher.loop | tool.web_search
  kind TEXT NOT NULL,              -- agent | tool | llm
  started_at TEXT, ended_at TEXT, duration_ms INTEGER,
  ok INTEGER, error_code TEXT, from_cache INTEGER,
  input_summary TEXT, output_summary TEXT
);
CREATE INDEX idx_spans_run ON spans(run_id);

### Read timing / write timing

Read persistent memory: once, at the very start, and only if the Supervisor chooses to call the tool.

Write persistent memory: once, after validation passes. Never write an invalid report to memory.

Read/write session memory: every hop, synchronously, in process; mirrored to run_memory for the trace.

Source-cache read: inside the fetch_url pre-hook (a hit skips the network and is recorded as from_cache=true).

Search-cache read: inside the web_search pre-hook, *before* the monthly budget check — so a cached query costs neither network nor quota.

Cache writes: in the post-hook, on success only.

### Expiry

source_cache and search_cache entries expire after 7 days (documentation and rankings change). prep_memory never auto-expires but is only *recalled* within max_age_days=30, so old preparations are retained for audit without polluting new runs. search_budget rows roll over by calendar month.

### What is never stored

Model API keys · full raw HTML (only extracted text) · attached file contents (only the extracted excerpt actually used, capped) · anything from a path outside the allowed attachment directory. No vector database — we hold 3–5 sources per run and read them whole; there is nothing to embed.

# 13. Hooks, logging and tracing

### The four questions — "Hooks"

What is it? A piece of code that runs automatically immediately before and immediately after every tool call, without the tool or the agent knowing about it.

Why do we need it? Otherwise timing, logging, budget checks and caching get copy-pasted into all seven tools and drift apart. Phase 2 explicitly grades "a hook that logs every tool call with timestamps".

How in this project? Every call goes through registry.call(tool_name, args, ctx), which runs the pre-hooks, the tool, then the post-hooks. There is no other path to a tool.

What depends on it later? Tracing, budget enforcement, caching, the cross-agent trace tree on Day 5, and the Day 7 demonstration.

### Pre-tool hook chain (in order)

Timestamp + span open — mint span_id, record parent_span_id, started_at.

Argument validation — parse into the tool's input_model; a validation failure short-circuits into a ToolError(code=BAD_ARGUMENTS) that never reaches the tool.

Budget check — is another search/fetch/model call allowed? If not, short-circuit with BUDGET_EXCEEDED.

Cache lookup — for fetch_url only; a hit returns immediately with from_cache=true.

### Post-tool hook chain

Finish time + duration in milliseconds.

Success / failure and error_code if any.

Cache write on successful fetches.

Budget decrement for the counter this tool consumes.

Trace write — one row into spans, plus one structured JSON log line to stdout.

### The four questions — "Tracing"

What is it? A record of everything that happened in one run, in a tree, so you can see who called what, in what order, how long it took, and where it failed.

Why do we need it? When an agent produces a bad answer, "the model was wrong" is not a diagnosis. The trace tells you whether the search returned nothing, the fetch timed out, or the model ignored good sources.

How in this project? One run_id per run; one span_id per operation; parent_span_id builds the tree; everything lands in SQLite and stdout.

What depends on it later? Debugging Days 5–7, and the tracing demonstration that Phase 2 grades.

### What a real trace looks like

run_a71c3f  "Learn PostgreSQL indexing" (25 min)          8,410 ms   ok
├── supervisor.plan                          llm    1,120 ms
├── tool.recall_previous_preparation         tool       3 ms  found=false
├── supervisor.decide → RESEARCH                    llm  640 ms
├── researcher.loop                          agent  4,050 ms
│   ├── tool.web_search   (docs)             tool     410 ms  6 results
│   ├── tool.fetch_url    postgresql.org/... tool     980 ms  cache=miss
│   ├── tool.fetch_url    use-the-index-...  tool     120 ms  cache=HIT
│   └── researcher.summarise                 llm    2,540 ms
├── appraiser.judge       (2nd provider)     agent  1,890 ms  sufficient=false
│                                                            followup="EXPLAIN output"
├── supervisor.decide → RESEARCH (hop 2)     llm      520 ms
├── researcher.loop (hop 2)                  agent  2,900 ms
│   ├── tool.web_search   (docs)             tool     380 ms
│   └── tool.fetch_url    postgresql.org/... tool     760 ms
├── appraiser.judge (hop 2)                  agent  1,400 ms  sufficient=TRUE
├── supervisor.finalise                      llm    3,100 ms
├── tool.validate_report                     tool       6 ms  ok
└── tool.save_preparation                    tool      11 ms

That single picture demonstrates hooks, timestamps, tracing, multi-hop, cache hits and cross-agent flow at once — it is the centrepiece of the Day 7 demo.

### Why not OpenTelemetry or LangSmith

| Option | Verdict |
| --- | --- |
| SQLite `spans` table + stdlib JSON logging | Chosen. ~120 lines, zero new dependencies, queryable with SQL, renders as a tree with 30 lines of Python, works offline, and the mentor can read the schema |
| OpenTelemetry | Needs a collector and a UI to be useful; a day of setup for a single-process app |
| LangSmith | Requires an account and sends trace content to a third party — conflicts with $0 and with the privacy boundary in §30 |

# 14. Model choice

## 14.1 The hardware reality, stated plainly

Confirmed target machine: 16 GB RAM, Intel UHD 620 integrated graphics, 7.9 GB "shared" graphics memory.

Three facts follow, and they shape everything below.

1. There is no real GPU acceleration available. "Shared memory" is not VRAM — it is system RAM lent to the iGPU across the same DDR4 bus. Ollama does now ship experimental Vulkan support (0.12.6-rc0 onward, enabled by default when the backend is installed) explicitly to cover Intel GPUs, so UHD 620 *may* be detected. But Ollama's own issue tracker documents the outcome on hybrid-graphics Windows: when Vulkan selects an Intel iGPU, inference runs in system RAM and is dramatically slower than a real discrete GPU. UHD 620 is a 2017-era Gen9.5 part with roughly 0.4 TFLOPS. Test it on Day 1, take any prefill speedup as a bonus, plan as if it is not there.

2. Token generation speed is set by memory bandwidth, not by cores. Every generated token requires reading the whole model from RAM. A UHD 620 machine is Kaby Lake R class: dual-channel DDR4-2400, ~38 GB/s theoretical and roughly 25–35 GB/s achieved. So:

| Model (Q4_K_M) | Size on disk | Realistic decode speed | 700-token report |
| --- | --- | --- | --- |
| qwen3:8b | ~5.0 GB | 2–4 tok/s | 3–6 minutes for one call |
| qwen3:4b | ~2.6 GB | 4–8 tok/s | 1.5–3 minutes |
| qwen3:1.7b | ~1.1 GB | 10–18 tok/s | 40–70 seconds |

`qwen3:8b` is therefore off the table, not for memory reasons (it fits) but for time reasons. A two-hop run needs ~10 model calls; at 8b that is a 15–25 minute run, which is unusable for development and indefensible in a live demo.

3. Prefill, not decode, is the hidden cost. The original plan fed up to 12,000 characters per source into the model. Five sources ≈ 15,000 input tokens across a run. CPU prefill for a 4B model runs maybe 40–80 tok/s, so that is 3–6 minutes of pure prompt processing before a single output token appears. This is the biggest lever available, and it is fixed in deterministic code — see §14.4.

## 14.2 Recommended: one local model, one free hosted provider

### Primary (local, mandatory path) — `qwen3:4b`

Tool calling, constrained-decoding structured output, Apache 2.0, ~2.6 GB. This is the model that satisfies "the core agent must work locally at $0 with no paid API".

### Second provider (optional, $0) — Google AI Studio, Gemini Flash free tier

This is a change from the original plan, and it is the right call for this machine. The earlier design used a second *local* model (llama3.1:8b) for the Appraiser. On a 3 tok/s machine, loading a second 5 GB model is the worst possible use of the hardware.

Instead, the second provider is a free hosted tier: no credit card, no cost, roughly 1,000 requests/day and 5–15 requests/minute, which comfortably covers ~60–100 agent runs a day.

Why this is strictly better here:

|  | Second local model | Free hosted provider |
| --- | --- | --- |
| Cost | $0 | $0 (free tier, no card) |
| Speed on this machine | 2–4 tok/s | ~1–2 s per call |
| Phase 3 credit | "≥2 models" | "≥2 LLM providers" — the stronger reading of the requirement |
| Multi-model comparison demo (Phase 3 Wk 7) | weak (two local models, both slow) | strong — genuine local vs cloud comparison |
| RAM cost | +5 GB | 0 |

Arbisoft's own Phase 3 wording gives the example *"local llama3 + Claude via OpenRouter"*, and Week 4's topic list includes *"Function calling with Claude API and OpenAI-compatible APIs"* — hosted providers are squarely within the program's intent.

The $0 rule still holds. Free tiers cost nothing and require no card. And the local path remains the default and remains fully functional, so the "works locally without paid APIs" requirement is satisfied independently.

### How the two are used

LOCAL (qwen3:4b)          default; tests; offline demo; the $0-local proof
HOSTED (Gemini Flash)     opt-in via env flag; daily development iteration;
                          the live mentor demo; the multi-provider comparison

Both sit behind the same LLMProvider interface from Day 1, so this is a config value, never a code change. Set per role:

SUPERVISOR_PROVIDER=local      # or hosted
RESEARCHER_PROVIDER=local
APPRAISER_PROVIDER=local

That per-role switch is what produces the Appraiser's independent second opinion when you want it, and the honest all-local run when you need to prove it.

## 14.3 Ollama settings that matter more than the model choice

OLLAMA_KEEP_ALIVE=60m           # CRITICAL: without this the 2.6 GB model unloads
                                # between calls and reloads from disk every time —
                                # 5-20 s of pure waste per model call, ~10x per run
OLLAMA_MAX_LOADED_MODELS=1      # never hold two models in RAM on this machine
OLLAMA_NUM_PARALLEL=1           # no benefit from concurrency when bandwidth-bound

`num_ctx=4096`. Larger context is not free: KV cache grows and prefill gets slower. 4096 is enough once §14.4 is in place.

`temperature=0` for every structured-output call. Schema adherence collapses above it.

Try Vulkan once, on Day 1. ollama ps will show whether the iGPU is being used. If prefill improves, keep it; if anything becomes unstable, OLLAMA_VULKAN=0 disables it. Timebox: 30 minutes.

## 14.4 The change that actually makes this machine viable — deterministic passage selection

Do not send whole pages to the model. Add a small deterministic component (documents/excerpt.py, ~60 lines, no model, no embeddings) that takes extracted page text plus the research question and returns only the most relevant passages:

Split the text into paragraph blocks, keeping heading context.

Score each block by keyword overlap with the research question, with a bonus for blocks under a matching heading and for blocks containing code or definitions.

Return the top blocks up to SOURCE_EXCERPT_CHARS, in document order, with an ellipsis marker between gaps.

This is exactly the deterministic-vs-LLM split from §4, and on this hardware it is worth 3–6 minutes per run. It also improves quality: a small model reasons better over 800 focused tokens than over 3,000 tokens padded with navigation and cookie banners.

Revised context budgets (replacing the originals):

| Setting | Original | Revised for this machine |
| --- | --- | --- |
| SOURCE_EXCERPT_CHARS (per source, into the model) | 12,000 | 3,000 |
| MAX_FETCH_CALLS | 6 | 4 |
| MAX_SOURCES_KEPT | 5 | 3 |
| MAX_SEARCH_CALLS | 4 | 3 |
| MAX_MODEL_CALLS | 15 | 10 |
| MAX_HOPS | 2 | 2 (unchanged — it is a Phase 2 requirement) |
| num_ctx | 8192 | 4096 |
| TOTAL_RUN_TIMEOUT_S | 300 | 900 local · 180 hosted |

Note that MAX_HOPS stays at 2. Multi-hop research is a graded Phase 2 requirement; it is the last thing to cut, not the first.

## 14.5 Expected run times after these changes

| Configuration | Cold run | Warm run (cache hits) |
| --- | --- | --- |
| qwen3:4b local, all three agents | 4–8 min | 2–4 min |
| qwen3:4b local, --offline fixtures | 3–6 min | 2–3 min |
| Gemini Flash hosted, all three agents | 30–60 s | 20–40 s |
| FakeProvider (tests) | <2 s | <2 s |

Development discipline that follows from this table: build against FakeProvider and fixtures, iterate against the hosted provider, and run the local model only to verify the $0-local claim and to record evaluation results. Waiting 6 minutes for every code change would consume the week on its own.

## 14.6 If `qwen3:4b` proves unreliable at tool calling

In descending preference:

Keep qwen3:4b but switch to the structured-decision pattern from §23 — the model returns {"action", "arguments"} under a constrained schema and our code dispatches. Small models are markedly better at this than at free-form tool calling.

Try granite4.1:3b — IBM advertises tool use and structured JSON output explicitly at that size.

Move the Supervisor and Researcher to the hosted provider and keep only the Appraiser local. The local path still exists and still runs; it is simply slower.

Last resort: qwen3:1.7b with the structured-decision pattern and MAX_HOPS=1. This meets fewer requirements well and should be a fallback, not a plan.

Day 1 bake-off, now mandatory and speed-aware. Run the same structured prompt 5× against qwen3:4b and qwen3:1.7b, and record in prompts.md: valid-JSON rate, tokens/sec decode, time to first token, and total wall clock. Pick the primary from your own numbers, not from this table.

# 15. Agent framework decision

### The four questions — "Orchestration"

What is it? The code that decides which agent runs next, passes messages between them, and stops the loop.

Why do we need it? Something must own the "plan → act → observe → decide → stop" cycle.

How in this project? A plain Python while loop with a small explicit state object.

What depends on it later? Everything — but only through typed function boundaries, which is why we can afford to change the loop later.

### Re-evaluated against the requirements, one by one

The fair test is not "which is more powerful" but "which Phase 2 requirement does a framework satisfy that plain Python does not?"

| Phase 2 requirement | Plain Python | LangGraph | LangChain |
| --- | --- | --- | --- |
| Supervisor routing to ≥2 sub-agents | ✅ a while loop with an enum | ✅ a graph | ✅ agent executors |
| Hook logging every tool call with timestamps | ✅ one registry, cannot be bypassed | ⚠️ callbacks exist, but tool calls made *inside* framework abstractions can bypass your wrapper | ⚠️ same |
| Tracing across the whole agent graph | ✅ we own run_id/span_id | ⚠️ its own tracing model, easiest via LangSmith (account + third-party data) | ⚠️ same |
| Typed tool I/O and structured output | ✅ Pydantic direct | ✅ Pydantic | ✅ Pydantic |
| Memory | ✅ explicit SQLite | ⚠️ checkpointer abstraction to learn | ⚠️ memory classes to learn |
| Multi-hop with a content-dependent second query | ✅ trivially | ✅ conditional edge | ⚠️ awkward |
| Cost/latency control on a 4 tok/s machine | ✅ every model call is visible | ⚠️ framework may add hidden calls | ⚠️ hidden calls are common |

LangGraph satisfies zero requirements that plain Python does not, and actively complicates the two that are graded most directly — hook coverage and tracing. Its real strengths (durable checkpointing, resumable graphs, human-in-the-loop interrupts, parallel fan-out) address problems this system does not have: one user, one sequential run, no resume requirement.

| Option | Verdict for a 7-day Phase 2 |
| --- | --- |
| Plain Python | Confirmed on re-evaluation. The loop is ≤200 readable lines (shown below in full). Tracing is exact because we write it. No framework upgrade can break the build mid-week, and nothing can call a tool behind the registry's back |
| LangGraph | Rejected. 1–2 days of learning; hidden control flow; makes hook coverage and tracing harder to guarantee and harder to explain to a mentor. Genuine Phase 3 candidate if the graph exceeds ~4 nodes or needs durable resume |
| LangChain | Rejected. Heavy dependency tree, frequent breaking changes, abstractions that hide exactly what Phase 2 grades |
| PydanticAI | Closest competitor — good typed-tool ergonomics, pairs naturally with our schemas. Rejected only because it still owns the loop, and the loop is the deliverable this week |
| OpenAI Agents SDK | Optimised for OpenAI-hosted models; poor fit for a local-first architecture |

The decisive argument: in Phase 2 the orchestration loop is not plumbing to be abstracted away — it *is* the thing being assessed. Writing it yourself is 200 lines you fully understand and can defend line by line in a demo. Adopting a framework means learning someone else's abstraction well enough to prove properties about it, which is strictly more work for strictly less credit.

Recommended for Phase 2: plain Python.

Reason: the brief's own test applies — "if normal Python can clearly implement plan → tool call → inspect result → decide next step → stop, seriously consider using normal Python." It clearly can, and the graded artefacts (hooks, tracing, structured output) are all things we would have to reach *through* a framework to control.

Possible Phase 3 upgrade: LangGraph or PydanticAI, if the graph grows past ~4 nodes or needs durable resume across process restarts. Because agents communicate only through typed Pydantic messages, that migration is a rewrite of the loop file, not of the system.

### The loop, in full

async def prepare_focus_session(task: TaskContext) -> FocusPreparationReport:
    ctx = RunContext.new(task)                       # run_id, budget, trace
    state = RunState(hop=0, findings=[], verdict=None)

    prior = await registry.call("recall_previous_preparation", ..., ctx)

    while True:
        decision = await supervisor.decide(task, state, prior, ctx)   # LLM

        if decision.action == "RESEARCH" and ctx.budget.allows_hop(state.hop):
            state.hop += 1
            findings = await researcher.run(decision.research_question, ctx)  # LLM + tools
            state.findings.append(findings)
            state.verdict = await appraiser.judge(decision.research_question,
                                                  state.all_sources(), ctx)   # LLM
            continue

        report = await supervisor.finalise(task, state, ctx)          # LLM, structured
        result = registry.call_sync("validate_report", report, ctx)
        if result.ok:
            registry.call_sync("save_preparation", report, ctx)
            return report
        if ctx.budget.allows_retry():
            state.validation_errors = result.errors                   # fed back to the model
            continue
        raise PreparationFailed(result.errors, ctx.run_id)

That is the entire orchestration layer. It is readable, testable with a fake provider, and traceable line by line.

# 16. MCP (Model Context Protocol)

### The four questions

What is it? A standard way for an AI application (Claude Code, Cursor, a custom client) to discover and use *your* tools and *your* data, without you writing a custom integration for each one. Think of it as a USB port for AI tools: you build one socket, and any MCP-speaking client can plug in.

Why do we need it? Two reasons. Phase 2 requires it outright. And it means the preparation capability is not locked inside our CLI — the mentor can call it from Claude Code, and later Evergrove or any other client can call the same thing.

How in this project? A small MCP server exposes one resource (read a stored preparation) and one tool (create a new preparation), both of which simply call the already-working service function.

What depends on it later? The Day 6 mentor demo, and any Phase 3 client integration.

### The critical design rule

MCP exposes an already-working capability. MCP is never where the research logic lives.

The MCP server file should be roughly 60 lines. If it grows past 100, logic has leaked into it.

### The resource

evergrove://preparation/{run_id}

Returns the stored FocusPreparationReport as JSON. This is a genuine application resource — a real record from our SQLite database, not a placeholder.

*(An easy second resource if the mentor wants more: evergrove://task/current returns the most recently prepared task.)*

### The tool

prepare_focus_session(task_title: str,
                      session_minutes: int = 25,
                      task_description: str | None = None,
                      attachment_path: str | None = None)
    -> FocusPreparationReport

The tool's JSON Schema is generated automatically from the Python type hints and the Pydantic return model — the same schema the CLI uses. One definition, two surfaces.

### Version caution (read before Day 6)

The MCP Python SDK published a 2.0.0 release in July 2026 whose server API differs from the 1.x from mcp.server.fastmcp import FastMCP form that most tutorials show. Pin the version in `pyproject.toml`, then read the installed package's own README/quickstart before writing the server — do not copy an example from a blog post. Budget 30 minutes for this on Day 6; the rest of the server is trivial.

### The client, and the easiest mentor demo

Build both — they take an hour together and they de-risk each other:

Claude Code as the client. Add a .mcp.json pointing at the stdio server. Demo: in Claude Code, ask *"Prepare a 25-minute session on PostgreSQL indexing"*, and Claude Code calls our tool. Visually convincing, and it proves interoperability with a real third-party client.

A ~40-line custom Python client (scripts/mcp_demo_client.py) that connects over stdio, lists tools and resources, calls the tool, then reads the resource back. This is the demo that cannot fail — no external application, no network, no version surprises.

Show the custom client first (guaranteed), then Claude Code (impressive).

# 17. Structured output

### The four questions

What is it? Forcing the model to answer in an exact JSON shape we defined in advance, instead of prose we then have to parse.

Why do we need it? Evergrove's UI will one day render specific fields. Free text cannot be rendered, tested, or validated. And "the model wrote a nice paragraph" is not a testable outcome.

How in this project? Pydantic defines the shape → model_json_schema() is handed to Ollama's format= parameter, which uses constrained decoding so the model physically cannot emit invalid JSON → Pydantic validates it anyway → business rules validate it further → invalid output is retried with the errors quoted back.

What depends on it later? The MCP tool's return type, memory storage, every evaluation, and the future React rendering.

### The schemas

from pydantic import BaseModel, Field, HttpUrl, field_validator
from typing import Literal
from datetime import datetime

class Resource(BaseModel):
    title: str = Field(min_length=3, max_length=200)
    url: HttpUrl
    why_this_source: str = Field(min_length=10, max_length=300)
    authority: Literal["official", "standards", "primary", "secondary", "unknown"]

class PracticeExercise(BaseModel):
    instruction: str = Field(min_length=20, max_length=500)
    expected_outcome: str = Field(min_length=10, max_length=300)

class FocusPreparationReport(BaseModel):
    # provenance
    run_id: str
    generated_at: datetime
    model_used: str

    # what the user asked
    original_task: str = Field(min_length=1, max_length=500)
    session_duration_minutes: int = Field(ge=5, le=180)

    # what the agent decided
    interpreted_goal: str = Field(min_length=10, max_length=400)
    session_objective: str = Field(min_length=10, max_length=300)

    topics_to_cover: list[str] = Field(min_length=2, max_length=8)
    topics_to_skip: list[str] = Field(default_factory=list, max_length=10)

    resources: list[Resource] = Field(min_length=0, max_length=5)
    practice: PracticeExercise | None = None
    success_criteria: str = Field(min_length=10, max_length=400)

    # honesty fields — these are what stop the agent inventing
    assumptions: list[str] = Field(default_factory=list, max_length=6)
    unknowns: list[str] = Field(default_factory=list, max_length=6)

    # research provenance
    hops_used: int = Field(ge=0, le=3)
    sources_examined: int = Field(ge=0)

    @field_validator("topics_to_cover")
    @classmethod
    def no_blank_topics(cls, v: list[str]) -> list[str]:
        if any(not t.strip() for t in v):
            raise ValueError("topics_to_cover contains an empty entry")
        return v

### Validation runs in three layers

Layer 1 — constrained decoding. format=FocusPreparationReport.model_json_schema() with temperature=0. The model cannot emit malformed JSON.

Layer 2 — Pydantic. Types, lengths, enums, ranges.

Layer 3 — business rules (validate_report, the part that actually protects the product):

| Rule | Why it exists |
| --- | --- |
| Every `resources[].url` must appear in this run's evidence set — the union of URLs *discovered by a search* and URLs *actually fetched* | The strongest anti-hallucination guard in the system. Deterministic set membership against RunState.seen_urls ∪ search-result URLs. If the model invents a plausible-looking documentation URL, the run fails validation and retries. Discovered-but-not-fetched URLs are permitted but must carry authority="unknown", because we never read them |
| len(topics_to_cover) between 2 and max(3, minutes // 5) | Keeps the output session-sized. A 25-minute session gets at most 5 topics, never a curriculum |
| topics_to_cover and topics_to_skip must not intersect | Internally contradictory output |
| If sources_examined == 0, then resources must be empty and unknowns must be non-empty | Forces honesty when research failed — this is what Evaluation 3 checks |
| session_duration_minutes must equal the requested minutes | The model must not silently rescope the session |
| interpreted_goal must not be identical to original_task when the task is broad | Proves narrowing actually happened |

### Retry policy on invalid output

attempt 1  primary model, temperature 0
   ↓ invalid
attempt 2  primary model + the exact validation errors quoted back in the prompt
   ↓ invalid
attempt 3  second provider (hosted free tier), errors quoted back
   ↓ invalid
fail loudly: PreparationFailed(errors, run_id)  — never return a partial report

A run that cannot produce a valid report fails visibly. Returning a half-filled report would be worse than returning nothing, because the user cannot tell which fields to trust.

# 18. Phase 2 requirement mapping

Every item below is quoted from the Arbisoft Internship Program 2026 document (Week 4 and Week 5 first-half assignment lists), which is the authoritative source.

## Week 4 — Agent Concepts: Skills, Hooks, Memory & Plugins

| # | Arbisoft requirement | How this architecture satisfies it | Day | Proof at demo |
| --- | --- | --- | --- | --- |
| W4-1 | Build a research agent with a web-search skill (SerpAPI / Brave) | web_search tool over SerpAPI (the named provider) + OpenAlex/Crossref/arXiv, behind a pluggable SearchBackend | 2–3 | CLI run showing live SerpAPI queries in the trace |
| W4-2 | Add memory: agent recalls facts from earlier in the session | Session memory (§12.1) — goal, findings, appraisals, seen_urls, seen_queries carried across hops within one run; plus prep_memory + recall_previous_preparation across runs as an additional capability | 4 | Evaluation 6 (session: hop 2 reuses hop 1 facts, no refetch) and Evaluation 5 (cross-run) |
| W4-3 | Implement a hook that logs every tool call with timestamps | Pre/post hook chain on the single tool registry; ISO-8601 timestamps + duration_ms in spans and stdout | 4 | SELECT * FROM spans WHERE run_id=... |
| W4-4 | Add a file-read plugin: agent can read .txt / .pdf files | read_document tool, pypdf + stdlib, with outline/full/section modes | 2 | Evaluation 2: assignment PDF |
| W4-5 | Demo: single agent answers multi-hop questions using all of the above | --mode single — retained and kept green after Day 5, so the Week 4 single-agent deliverable stays independently demonstrable alongside the Week 5 multi-agent one | 3, preserved through 7 | prepare --mode single --trace; Evaluation 4 runs in both modes |
| W4-6 | Update prompts.md | Maintained daily from Day 1 | 1–7 | The file itself |

## Week 5 (first half) — MCP, Multi-Agent Orchestration & Tool Design

| # | Arbisoft requirement | How this architecture satisfies it | Day | Proof at demo |
| --- | --- | --- | --- | --- |
| W5-1 | Build a custom MCP server exposing one app resource and one tool | Resource evergrove://preparation/{run_id}; tool prepare_focus_session(...) | 6 | Server starts, lists both |
| W5-2 | Connect the MCP server to a client (Claude Code or a custom client) | Both: .mcp.json for Claude Code, plus scripts/mcp_demo_client.py | 6 | Both demos run |
| W5-3 | Implement a supervisor + worker agent that routes tasks to ≥2 sub-agents | Supervisor → Researcher + Appraiser (--mode multi, the default), typed messages, no worker-to-worker contact | 5 | Trace tree shows all three; side-by-side against --mode single |
| W5-4 | Add a tracing layer that logs every tool call across the agent graph | run_id + span_id + parent_span_id in SQLite; tree renderer | 4 (built) → 5 (spans agent boundaries) | The trace tree in §13 |
| W5-5 | Submit Phase 3 project proposal for mentor approval (gate) | Non-code deliverable. Drafted Day 6 evening, finalised and sent Day 7 | 7 | The submitted proposal |

⚠ W5-5 is easy to miss because it is not code. It is a hard gate: Phase 3 development cannot begin until the proposal is approved, and a second review takes up to 48 hours. It is scheduled explicitly on Day 7.

## Week 5 topic coverage (taught, not assignment-listed)

| Topic | Where it appears |
| --- | --- |
| Tool design: clear names, narrow scopes, good error messages | §9 — enum-parameterised tools, typed I/O, ToolError codes |
| Agent debugging: tracing tool calls, replaying transcripts, isolating failures | §13 trace tree; FakeProvider replays recorded transcripts |
| Cost & latency strategy for multi-agent systems | §18 budgets; secondary model used in exactly two places |
| Structured outputs and output validation as agent guardrails (Web-track sees this here first) | §17, all three validation layers |

## Cross-cutting AI Coding Ground Rules (enforced throughout Phase 2)

| Rule | How |
| --- | --- |
| Always review AI-generated plans before implementation | The daily review gate — no day begins before the previous is reviewed |
| Keep a prompts.md file: log every significant prompt and its result | Updated at the end of every day |
| If AI output is wrong, document why and what correction you applied | A "Corrections" section in prompts.md |
| Prefer small, verifiable steps over large one-shot generations | The 7-day dependency order is built entirely on this |

## Requirements from the planning brief that Arbisoft does not require

Kept because they are cheap and directly de-risk Phase 3 — but they are the first things to cut if a day slips, because cutting them costs no Phase 2 marks:

Testing and evaluations (Phase 1 and Phase 3 requirements, not Phase 2).

~~Docker Compose containerisation~~ — removed entirely from Phase 2 along with SearXNG; it is a Phase 3 Week 7 deliverable.

The ~7-tool target (appears only in the planning brief).

The second model (Phase 3 requires ≥2; Phase 2 does not).

# 19. Repository structure

A new, separate repository. Evergrove's own repo is not touched.

evergrove-research-agent/
├── pyproject.toml               # uv project + pinned deps
├── uv.lock                      # reproducible installs
├── README.md                    # architecture, setup, model rationale, demo script
├── prompts.md                   # [REQUIRED] AI interaction log + corrections
├── .env.example                 # OLLAMA_HOST, SERPAPI_API_KEY, models, budgets
├── .mcp.json                    # Claude Code MCP client config
│
├── src/evergrove_agent/
│   ├── __init__.py
│   ├── main.py                  # CLI entry point (typer or argparse)
│   ├── config.py                # Settings via pydantic-settings; ALL budgets live here
│   ├── service.py               # prepare_focus_session() — the single entry point
│   │
│   ├── schemas/                 # Pydantic models ONLY. Zero imports from elsewhere.
│   │   ├── task.py              #   TaskContext
│   │   ├── report.py            #   FocusPreparationReport, Resource, PracticeExercise
│   │   ├── agents.py            #   SupervisorDecision, ResearchAssignment,
│   │   │                        #   ResearchFindings, AppraisalRequest, AppraisalVerdict
│   │   └── tools.py             #   ToolResult, ToolError, ErrorCode, per-tool I/O models
│   │
│   ├── llm/
│   │   ├── base.py              # LLMProvider protocol
│   │   ├── ollama_provider.py   # local — the default, mandatory path
│   │   ├── hosted_provider.py   # free tier — opt-in per role
│   │   ├── fake_provider.py     # scripted responses — makes offline tests possible
│   │   └── prompts/             # one .md file per agent prompt, version-controlled
│   │
│   ├── tools/
│   │   ├── registry.py          # the ONLY path to a tool; runs the hooks
│   │   ├── web_search.py
│   │   ├── fetch_url.py
│   │   ├── read_document.py
│   │   ├── memory_tools.py      # recall_previous_preparation
│   │   ├── normalize.py         # normalize_sources
│   │   └── report_tools.py      # validate_report, save_preparation
│   │
│   ├── search/
│   │   ├── base.py              # SearchBackend protocol — the swap point
│   │   ├── serpapi.py           # PRIMARY — matches the Arbisoft requirement
│   │   ├── academic.py          # OpenAlex / Crossref / arXiv
│   │   ├── fixture.py           # offline recorded results
│   │   └── domains.yaml         # authority classification table
│   │
│   ├── documents/
│   │   ├── pdf.py               # pypdf + outline extraction
│   │   ├── excerpt.py           # deterministic passage selector (§14.4)
│   │   ├── text.py
│   │   └── html.py              # httpx + trafilatura
│   │
│   ├── agents/
│   │   ├── single_agent.py      # RETAINED — Arbisoft W4-5 single-agent demo
│   │   ├── supervisor.py
│   │   ├── researcher.py
│   │   └── appraiser.py
│   │
│   ├── memory/
│   │   ├── db.py                # connection, schema migrations
│   │   ├── prep_memory.py
│   │   ├── run_memory.py        # session memory (§12.1)
│   │   ├── cache.py             # source_cache
│   │   ├── search_cache.py      # query cache — protects the SerpAPI quota
│   │   └── budget.py            # monthly live-search counter
│   │
│   ├── tracing/
│   │   ├── context.py           # RunContext: run_id, span stack, budget
│   │   ├── hooks.py             # pre/post hook chains
│   │   ├── store.py             # writes runs/spans
│   │   └── render.py            # the ASCII trace tree
│   │
│   └── mcp/
│       └── server.py            # ~60 lines. Thin wrapper over service.py
│
├── scripts/
│   ├── mcp_demo_client.py       # guaranteed-to-work MCP client demo
│   └── show_trace.py            # show_trace <run_id>
│
├── fixtures/                    # offline test data — the key to fast, free tests
│   ├── html/                    # saved pages
│   ├── pdf/                     # database_assignment.pdf, corrupt.pdf,
│   │                            # scanned.pdf, empty.pdf, large.pdf
│   ├── txt/                     # backend_interview_topics.txt
│   ├── search/                  # recorded SerpAPI JSON responses (zero quota)
│   └── llm/                     # recorded model transcripts for FakeProvider
│
├── evals/
│   ├── cases/                   # the 5 evaluation definitions (YAML)
│   ├── rubric.py                # deterministic scoring
│   └── run_evals.py
│
└── tests/
    ├── unit/
    ├── integration/
    └── conftest.py

### Why each folder exists and what depends on it

| Folder | What goes there | Why it exists | What depends on it |
| --- | --- | --- | --- |
| schemas/ | Pydantic models only | The contract every other module speaks. Importing nothing means it can never create a circular import | Everything |
| llm/ | Provider protocol + implementations | Lets us swap Ollama ↔ fake ↔ hosted without touching agents | Agents, tests, evals |
| tools/ | The seven tools + registry | Single choke point for hooks, tracing and budgets | Agents, MCP |
| search/ | Search backends (serpapi · academic · fixture · ddgs) + domain table | Isolates the highest-risk dependency behind one protocol; makes the SerpAPI→fixture swap a config change | web_search |
| documents/ | PDF/text/HTML readers | Pure functions, independently testable | read_document, fetch_url |
| agents/ | Supervisor, Researcher, Appraiser | The only place prompts meet control flow | service.py |
| memory/ | SQLite access | Keeps SQL out of business logic | Tools, tracing, MCP resource |
| tracing/ | Run context, hooks, span store, renderer | The observability requirement | Registry, agents |
| mcp/ | MCP server | Re-exposes an existing capability | Clients |
| fixtures/ | Recorded data | Makes the whole suite runnable offline in seconds | Tests, evals, the fallback demo |
| evals/ | Five graded scenarios | Proof of agent behaviour, not just code correctness | Day 7 |

# 20. Dependency graph

config ──────────────┐
          │                 │
       schemas ─────────────┼──────────────────────┐
          │                 │                      │
    ┌─────┴─────┐           │                      │
    ▼           ▼           ▼                      ▼
LLMProvider  documents   search backends      SQLite (db.py)
    │           │           │                      │
    │           └─────┬─────┘                      │
    │                 ▼                            │
    │           tool registry ◄────── hooks ◄──────┤
    │                 │                 │          │
    │                 │            RunContext      │
    │                 │            (run_id,span)   │
    │                 │                            │
    │                 │                    ┌───────┴────────┐
    │                 │                    ▼                ▼
    │                 │                cache          prep_memory
    │                 │                    │                │
    └────────┬────────┴────────────────────┴────────────────┘
             ▼
    SINGLE RESEARCH LOOP        ← Day 3 checkpoint
             │
             ▼
    Supervisor + Researcher + Appraiser    ← Day 5
             │
             ▼
        service.py
             │
     ┌───────┴───────┐
     ▼               ▼
    CLI          MCP server ──► MCP client   ← Day 6
                     │
                     ▼
          tests · evaluations · README        ← Day 7

Read this as a rule: nothing may be built before everything above it is finished *and reviewed*.

# 21. DAY 1 — Independent foundations

### Goal

By the end of today, a task description goes into a local model and a validated Pydantic object comes out. No search, no tools, no agents.

### Why today

These are the only components that depend on nothing. Every later day builds on the schemas and the provider interface, so if either is wrong, the cost of discovering it grows every day.

### Features

1. Repository, `uv` project, configuration

*What:* A new repo with uv-managed dependencies and a config.py holding every tunable value (model names, budgets, timeouts, paths).

*Why:* Budgets scattered through the code cannot be changed for a demo. One file, one place.

*How:* uv init; pydantic-settings reading .env.

*Depends on it later:* Everything.

2. Core Pydantic schemas

*What:* TaskContext, FocusPreparationReport, Resource, PracticeExercise, ToolResult, ToolError, ErrorCode.

*Why:* This is the contract every module speaks. It is also the requested review point — the change-management rule in §28 exists mainly for this file.

*How:* Exactly as written in §17. schemas/ imports nothing from the rest of the package.

*Depends on it later:* Tools (Day 2), agents (Days 3, 5), MCP (Day 6), evals (Day 7).

3. `LLMProvider` abstraction + `OllamaProvider` + `FakeProvider`

*What:* One interface: async def generate(messages, *, schema=None, tools=None, temperature=0.0) -> LLMResponse.

*Why:* So the model is a config value, not a code change. And so tests can run with no model at all.

*How:*

class LLMProvider(Protocol):
    name: str
    async def generate(self, messages: list[Message], *,
                       schema: type[BaseModel] | None = None,
                       tools: list[ToolSpec] | None = None,
                       temperature: float = 0.0) -> LLMResponse: ...

OllamaProvider passes format=schema.model_json_schema() for structured calls. FakeProvider replays a scripted list of responses.

*Depends on it later:* Every agent; the second model on Day 5; hosted fallback if ever needed.

4. First structured-output round-trip

*What:* "Learn PostgreSQL indexing", 25 → qwen3:4b → a valid FocusPreparationReport (with empty resources, since there is no search yet).

*Why:* This proves the riskiest assumption in the whole plan — that a local 8B model reliably fills our schema — on Day 1 rather than Day 5.

*How:* One prompt file, temperature=0, format= schema, Pydantic validate.

5. Model bake-off — mandatory, speed-aware, 45 minutes timeboxed

Pull qwen3:4b and qwen3:1.7b. Run the same structured prompt 5× against each.

Record in prompts.md: valid-JSON rate, tokens/sec decode, time to first token, total wall clock.

Also test Vulkan: run ollama ps during a generation to see whether the UHD 620 is engaged, and compare timings with OLLAMA_VULKAN=0. Keep whichever is faster and stable. 30-minute cap — if it is fiddly, disable it and move on.

Set OLLAMA_KEEP_ALIVE=60m before measuring anything, or you will be timing disk loads rather than inference.

Pick the primary from your own numbers. If qwen3:4b cannot clear ~4 tok/s or 4/5 valid JSON, act today using the §14.6 ladder.

6. Hosted provider (30 minutes)

Create a Google AI Studio API key (free, no card) and implement HostedProvider behind the same LLMProvider interface.

Verify the same structured prompt returns a valid FocusPreparationReport.

Why on Day 1: every remaining day is faster if you can iterate at 40 s per run instead of 6 min. This is the difference between finishing the week and running out of it.

Keep SUPERVISOR_PROVIDER=local as the committed default so the $0-local claim stays true.

7. `pytest` setup + `prompts.md`

### Files created

pyproject.toml · .env.example · config.py · schemas/{task,report,tools}.py · llm/{base,ollama_provider,hosted_provider,fake_provider}.py · llm/prompts/finalise.md · tests/unit/test_schemas.py · tests/unit/test_llm_provider.py · prompts.md · README.md

### Tests that must pass

FocusPreparationReport accepts a valid payload and rejects: 1 topic, 9 topics, a bad URL, session_duration_minutes=0, an empty success_criteria.

FakeProvider returns scripted responses in order.

OllamaProvider marked @pytest.mark.live, excluded from the default run.

### End-of-day demo

uv run python -m evergrove_agent.main --task "Learn PostgreSQL indexing" --minutes 25 --no-research
# prints a validated FocusPreparationReport as JSON

### Acceptance criteria — all must hold before Day 2

☐  uv sync works from a clean clone.

☐  5 consecutive structured calls return valid JSON (≥4/5 is acceptable; below that, apply the §14.6 ladder today).

☐  A measured tokens/sec figure is written into `prompts.md`, and a single structured report call completes in under 3 minutes locally. If it does not, the model is too large — drop a size now, not on Day 5.

☐  Both OllamaProvider and HostedProvider produce a valid report from the same prompt.

☐  OLLAMA_KEEP_ALIVE=60m is set and a second call is measurably faster than the first.

☐  Every schema field has an explicit constraint.

☐  pytest runs green with no model running.

☐  prompts.md has Day 1 entries including the bake-off and Vulkan numbers.

### Downstream dependencies

Days 2–7, all of them.

### Safe to change later

Prompt wording · temperature · exact field descriptions · CLI framework · log formatting.

### Change impact — the expensive changes

Changing FocusPreparationReport after Day 1 forces updates to: Day 3 finalise prompt, Day 4 memory summary, Day 5 Supervisor output, Day 6 MCP tool return type, Day 7 all evaluations. Changing LLMProvider.generate's signature forces updates to all three agents. These two are the reason for today's review gate.

# 22. DAY 2 — Independent deterministic tools

### Goal

Every tool works, and is fully tested, without any agent or model existing.

### Why today

Tools depend only on Day 1's schemas. Building them before any agent means that when Day 3's agent misbehaves, you already know the tools are not the cause.

### Features

1. Tool registry + shared contract

*What:* registry.call(name, args, ctx) — the single path to every tool. Ships today with empty hook lists.

*Why this is a deviation from the brief's Day 4:* wiring hook *points* today (even though they do nothing yet) means Day 4 adds logging by filling a list, instead of retrofitting seven call sites. Cheap now, expensive later.

*Depends on it later:* Hooks (Day 4), agents (Day 3, 5), tracing.

2. `read_document` — .txt, .md, .pdf; outline / full / section modes; every failure case from §11 returning its specific ErrorCode.

3. `fetch_url` — httpx with timeout and one retry; trafilatura extraction; automatic PDF routing by content-type; max_chars truncation.

3b. `documents/excerpt.py` — the passage selector (§14.4)

*What:* deterministic scoring of paragraph blocks against the research question; returns the top ~3,000 characters with heading context.

*Why today:* it is pure deterministic code with no dependencies, it is trivially unit-testable, and every later day is faster because of it. On this hardware it is worth 3–6 minutes per run.

*Used by:* both fetch_url and read_document, and therefore by the Researcher on Days 3 and 5.

4. SQLite + `source_cache`

*What:* db.py (connection, schema creation) and the source_cache table only.

*Why today, not Day 4:* the cache is deterministic normal code — exactly today's theme — and developing Day 3's agent against a warm cache is dramatically faster and kinder to upstream sites.

5. `web_search` + SerpAPI + academic backends + `normalize_sources`

SerpAPI: sign up, key into .env, one httpx GET to https://serpapi.com/search. No Docker, no local service, no container.

SearchBackend protocol with serpapi, academic, fixture and optional ddgs implementations.

search_cache + search_budget tables and the monthly guard (§10).

domains.yaml authority table, plus deterministic re-ranking so official docs outrank blogs.

Record every live response into `fixtures/search/` on first call. After Day 2, development and tests cost zero quota.

6. Record fixtures — as each backend starts working, save real responses into fixtures/ immediately. This is what makes Day 7's tests fast, free and offline.

### Files created

tools/registry.py · tools/{read_document,fetch_url,web_search,normalize}.py · documents/{pdf,text,html,excerpt}.py · search/{base,serpapi,academic,fixture}.py · search/domains.yaml · memory/{db,cache,search_cache,budget}.py · tests/unit/test_*.py · fixtures/**

### Tests that must pass

PDF: normal · corrupt · encrypted · scanned (no text layer) · empty · 60-page (auto-outline).

Text: UTF-8 · bad encoding · empty · unsupported extension.

Fetch (mocked with respx): 200 HTML · 404 · timeout · redirect · PDF content-type · empty extraction.

URL normalisation and deduplication.

Cache: miss then hit; expiry after 7 days.

Search: fixture backend returns normalised results; domain_class correctly assigned; official-doc results re-rank above blogs.

Search cache: an identical query hits cache and consumes no quota; the monthly guard blocks a live call past the ceiling and returns MONTHLY_BUDGET_EXCEEDED.

SerpAPI adapter parses a recorded organic_results payload; a missing API key yields a clear ToolError, not a stack trace.

Passage selector: a 20,000-character fixture page reduces to ≤3,000 characters; the returned excerpt contains the question's key terms; blocks stay in document order; heading context is preserved; a page shorter than the limit is returned unchanged.

Every tool returns `ToolResult`, and no tool raises — assert this for all seven.

### End-of-day demo

uv run python -m evergrove_agent.tools.cli search "postgresql indexing" --type docs               # live SerpAPI
uv run python -m evergrove_agent.tools.cli search "postgresql indexing" --type docs --backend fixture
uv run python -m evergrove_agent.tools.cli fetch https://www.postgresql.org/docs/current/indexes.html
uv run python -m evergrove_agent.tools.cli read fixtures/pdf/database_assignment.pdf --mode outline
uv run python -m evergrove_agent.tools.cli read fixtures/pdf/corrupt.pdf   # prints CORRUPT_PDF, exit 0

### Acceptance criteria

☐  All four agent-callable tools run from the CLI with no model involved.

☐  Every §11 failure case returns its specific error code, and nothing raises.

☐  SerpAPI returns live results with a real key, and the fixture backend replays them offline.

☐  Search cache and the monthly budget guard both demonstrably work.

☐  Source and search cache hits are measurably faster than misses.

☐  Fixtures recorded for HTML, PDF, TXT and search — development from here consumes no quota.

### Downstream dependencies

Day 3 (agent calls these) · Day 4 (hooks wrap this registry) · Day 5 (Researcher reuses these tools unchanged — never re-implement a tool inside a worker) · Day 6 (MCP) · Day 7 (tests).

### Safe to change later

max_chars values · trafilatura vs selectolax · domains.yaml contents · cache TTL.

### Change impact

Changing the Tool protocol or ToolResult shape breaks the registry, all hooks (Day 4), and both workers (Day 5). Changing web_search's input schema breaks the Researcher's prompt; changing its backend breaks nothing — which is exactly why the backend protocol exists.

# 23. DAY 3 — Single research agent (the core loop)

### Goal

One agent that plans, searches, reads, decides whether it has enough, performs a second hop when needed, and produces a validated FocusPreparationReport. No Supervisor, no workers yet.

### Why today

This is the highest-risk day. If a local 8B model cannot drive this loop, we need to know now — with four days left to adapt — not on Day 5.

### Features

1. The loop — plan → act → observe → decide → stop, exactly as in §15.

2. Task understanding and narrowing — turn a broad task into one session-sized research question, using session_minutes as a hard scoping input.

3. Tool-calling integration — offer the four agent-callable tools; parse tool calls; feed ToolResult back into the conversation; handle "the model asked for a tool that does not exist" and "the model produced malformed arguments" as ordinary, recoverable states.

4. Sufficiency check and the second hop — an inline judgement (which becomes the Appraiser on Day 5): *do these sources support a useful 25-minute session, or is a prerequisite missing?* If missing → form one narrower question → search again. Hard cap: MAX_HOPS = 2.

5. Structured finalisation + `validate_report` + retry — including the source-URL grounding check.

6. Budget enforcement (in-memory) — counters in RunContext; enforcement moves into the hooks on Day 4.

### Structure it for Day 5 now — this is what makes Day 5 fit in one day

Write the loop as four separate, separately-prompted functions, even though one agent runs them all today:

| Day 3 function | Becomes on Day 5 |
| --- | --- |
| decide_next_step() | supervisor.decide() |
| run_research_step() | researcher.run() |
| judge_sufficiency() | appraiser.judge() |
| finalise() | supervisor.finalise() |

Each takes and returns a Pydantic model from schemas/agents.py. Day 5 then becomes *"move three functions into three files and give one of them a different model"* — a split, not a rewrite.

### Files created

agents/single_agent.py · schemas/agents.py · llm/prompts/{plan,research_step,sufficiency,finalise}.md · service.py · main.py (updated) · tests/integration/test_single_loop.py

### Tests that must pass

Full loop with FakeProvider + fixture search: produces a valid report, offline, in under 2 seconds.

Scripted "insufficient" verdict triggers exactly one second hop.

MAX_HOPS is never exceeded even if the model keeps asking to research.

A tool failure (SEARCH_UNAVAILABLE) degrades the report rather than crashing.

Invalid model output triggers retry; three failures raise PreparationFailed.

Source-URL grounding rejects a report citing a URL that was never fetched.

### End-of-day demo

uv run evergrove-agent prepare --task "Learn PostgreSQL indexes" --minutes 25

Live, against Ollama and SerpAPI, showing: the narrowed goal, searches performed, a second hop, and a validated report with real URLs.

### Acceptance criteria

☐  End-to-end live run produces a valid report on ≥4 of 5 attempts.

☐  At least one run visibly performs a second hop with a query derived from hop 1's content.

☐  Every cited URL was actually fetched in that run.

☐  The offline FakeProvider test runs in <2 s.

☐  No budget can be exceeded.

### Downstream dependencies

Day 4 (hooks wrap this loop) · Day 5 (this loop is split into three agents) · Day 6 (MCP calls service.prepare_focus_session) · Day 7 (all five evaluations).

### Safe to change later

Prompt wording · MAX_HOPS value · how sources are summarised into the prompt.

### Change impact — **and the contingency you may need**

If today shows the model cannot reliably drive tool calls, act *today*, in this order:

Reduce the tool menu offered per turn (offer web_search and fetch_url only during the research step).

Replace free-form tool calling with a structured-decision step: the model returns {"action": "...", "arguments": {...}} under a constrained schema, and our code dispatches. This is much more reliable on small models and costs about 90 minutes.

Drop to MAX_HOPS = 1 and make the second hop deterministic (triggered by the Appraiser's missing_information being non-empty rather than by a free choice).

All three preserve every Phase 2 requirement. Record whichever you chose in prompts.md — it is exactly the kind of "AI output was wrong, here is the correction" entry the ground rules ask for.

# 24. DAY 4 — Memory, hooks and tracing

### Goal

The system now remembers across runs, and every tool call is timestamped, traced and budget-checked.

### Why today

Hooks wrap tools (Day 2) and observe agents (Day 3), so both must exist first. And Day 5's cross-agent tracing requirement is only meaningful once single-agent tracing works.

### Features

1. Fill the hook chains — the pre/post chains of §13, added to the registry's already-existing empty lists.

2. `RunContext`: `run_id`, span stack, budget — run_id per run, span_id per operation, parent_span_id from a stack so the tree builds itself.

3. `runs` and `spans` tables + structured JSON logging — one span row and one log line per operation.

4. Trace renderer — scripts/show_trace.py <run_id> prints the tree from §13.

5. `prep_memory` + `recall_previous_preparation` — normalised task_key, 30-day recall window, saved after validation only.

6. Memory-aware prompting — when prior preparation is found, the Supervisor prompt receives topics_covered and topics_deferred and is instructed: *do not repeat covered topics; prefer deferred ones; acknowledge the continuation in interpreted_goal.*

7. Budget enforcement moves into the pre-hook — a single choke point instead of scattered checks.

### Files created

tracing/{context,hooks,store,render}.py · memory/{prep_memory,run_memory}.py · tools/memory_tools.py · scripts/show_trace.py · tests/unit/test_{hooks,tracing,memory,budget}.py

### Tests that must pass

Every tool call produces exactly one span with started_at, ended_at, duration_ms, ok.

parent_span_id correctly nests tool spans under agent spans.

Budget pre-hook blocks call N+1 and returns BUDGET_EXCEEDED without invoking the tool.

Cache hit sets from_cache=true on the span and skips the network.

prep_memory round-trips; task_key normalisation matches "Learn PostgreSQL indexing" to "postgresql indexing".

Recall respects max_age_days.

A memory-layer exception never fails a run (deliberately corrupt the DB and assert the run still completes).

### End-of-day demo

uv run evergrove-agent prepare --task "Learn Redis caching" --minutes 25
uv run evergrove-agent prepare --task "Continue Redis caching" --minutes 25
uv run python scripts/show_trace.py <run_id>

Run 2 must visibly build on run 1. The trace must show timestamps, durations and at least one cache hit.

### Acceptance criteria

☐  Zero tool calls occur outside the registry (grep the codebase to prove it).

☐  The trace tree renders with correct nesting and timings.

☐  Run 2 covers different topics from run 1 and says so in interpreted_goal.

☐  Budget exhaustion produces an honest report with populated unknowns, not a crash.

☐  W4-2 and W4-3 are demonstrably satisfied.

### Downstream dependencies

Day 5 (cross-agent spans) · Day 6 (MCP calls appear in the same trace) · Day 7 (Evaluation 5 and the tracing demonstration).

### Safe to change later

Table and column names · log line format · trace tree styling · max_age_days.

### Change impact

Changing RunContext's shape touches the registry, all hooks and all agents. Changing the spans schema breaks the renderer and Day 7's demo script.

# 25. DAY 5 — Supervisor and two workers

### Goal

Convert the proven single-agent loop into Supervisor + Researcher + Appraiser, with cross-agent tracing.

### Why today

Only now is there a working loop worth splitting. Splitting a loop that works is a refactor; building three agents from scratch is a rewrite.

### Features

1. Split, do not rewrite — and keep the single agent runnable

Move the four Day 3 functions into agents/supervisor.py, agents/researcher.py, agents/appraiser.py. Reuse Day 2 tools unchanged; never re-implement a tool inside a worker.

`agents/single_agent.py` is retained, not deleted. Arbisoft's W4-5 assignment reads *"Demo: single agent answers multi-hop questions using all of the above"* — that is a Week 4 deliverable in its own right, distinct from W5-3's supervisor requirement. Both must be demonstrable on Day 7.

Implementation: service.py gains a mode switch.

evergrove-agent prepare --task "..." --mode single      # W4-5 demo
evergrove-agent prepare --task "..." --mode multi       # W5-3 demo (default)

Both modes call the same tools, the same registry, the same hooks, the same memory and the same validation — only the reasoning topology differs. Keeping both costs roughly 30 minutes (a mode flag and one extra test) and buys three things: a required Week 4 deliverable, a fallback if the multi-agent path misbehaves during the demo, and a side-by-side comparison that makes the case for multi-agent concrete rather than asserted.

Guard against drift: a test asserts both modes produce a schema-valid report from the same fixture inputs. If the single-agent path rots during Days 5–6, that test fails immediately rather than on demo day.

2. Typed inter-agent messages — SupervisorDecision, ResearchAssignment, ResearchFindings, AppraisalRequest, AppraisalVerdict (all in schemas/agents.py). Workers never call each other; every message passes through the Supervisor.

3. Per-role provider selection (revised for CPU-bound hardware) — config.py gains SUPERVISOR_PROVIDER, RESEARCHER_PROVIDER, APPRAISER_PROVIDER, each local | hosted. The independent second opinion now comes from a different provider, not a second local model — loading a second multi-GB model on this machine would roughly double every run. Both providers already exist from Day 1, so today's work is wiring the config, not writing a provider.

4. Appraiser judgement quality — populate accepted[].supports / does_not_support, authority, rejected[].reason, missing_information[], disagreements[], and requested_followup.

5. Evidence-driven multi-hop — the Supervisor's continue decision is now driven by the Appraiser's verdict, not by its own self-assessment. This is the architectural payoff of having two workers, and it is what makes the multi-hop demo credible.

6. Cross-agent tracing — agent spans (supervisor.decide, researcher.loop, appraiser.judge) parent their tool spans, producing the tree in §13.

### Files created

agents/{supervisor,researcher,appraiser}.py · schemas/agents.py (extended) · llm/prompts/{supervisor_decide,supervisor_finalise,researcher,appraiser}.md · tests/integration/test_multi_agent.py · agents/single_agent.py retained and kept green

### Tests that must pass

Full Supervisor → Researcher → Appraiser → Supervisor flow with FakeProvider, offline.

A scripted sufficient=false + requested_followup verdict causes exactly one more hop, and the hop-2 query contains the follow-up subject.

A scripted sufficient=true verdict causes immediate finalisation.

The Appraiser rejects a low-authority source and it does not appear in resources.

The trace contains all three agent spans with correct parenting.

The Researcher never emits a final report; the Appraiser never calls a tool (assert on the span list).

MAX_HOPS still holds when the Appraiser always says insufficient.

### End-of-day demo

uv run evergrove-agent prepare --task "Learn PostgreSQL indexing" --minutes 25 --trace

Narrate the trace: Supervisor set the goal → Researcher searched and fetched → Appraiser rejected a weak blog and flagged EXPLAIN as missing → Supervisor ordered hop 2 → Appraiser approved → Supervisor wrote the report.

### Acceptance criteria

☐  Three distinct agents, three distinct prompts, ≥2 distinct providers demonstrably usable.

☐  Workers never communicate directly (provable from the trace).

☐  The multi-hop decision comes from the Appraiser's verdict.

☐  W5-3 and W5-4 are demonstrably satisfied.

☐  An all-local run completes end to end and its wall-clock time is recorded. Target ≤8 minutes. If it exceeds that, cut MAX_FETCH to 3 and SOURCE_EXCERPT_CHARS to 2,000 before Day 6 — do not cut MAX_HOPS.

☐  The same task runs on the hosted provider in under 90 seconds — this is the demo configuration.

### Downstream dependencies

Day 6 (MCP exposes this exact flow) · Day 7 (Evaluations 1 and 4).

### Safe to change later

Which model the Appraiser uses · authority enum values · prompt wording · disagreements[] (droppable).

### Change impact

Changing AppraisalVerdict changes the Supervisor's stop logic and the multi-hop demo. Changing the worker message schemas changes the tracing summaries.

# 26. DAY 6 — MCP, hardening and proposal draft

### Goal

The whole capability is reachable from an MCP client, and the system survives the things that go wrong during a live demo.

### Why today

MCP must wrap something that already works. Wrapping a broken agent produces a broken MCP server that is twice as hard to debug.

### Features

1. MCP server (~60 lines)

Resource evergrove://preparation/{run_id} → stored report JSON.

Tool prepare_focus_session(task_title, session_minutes, task_description, attachment_path) → FocusPreparationReport.

Both call service.prepare_focus_session. No logic in this file.

⚠ First 30 minutes: pin the SDK version and read the installed package's own quickstart. The 2.0.0 release changed the server API relative to the widely-blogged 1.x FastMCP form.

2. Two MCP clients — .mcp.json for Claude Code, plus scripts/mcp_demo_client.py (stdio; lists tools, lists resources, calls the tool, reads the resource back). Show the custom client first at the demo; it cannot fail.

3. Hardening

Timeouts everywhere (per-tool and a total run timeout).

Retry with backoff on transient network failures only.

Graceful degradation matrix — every one of these must produce an honest report, not a crash:

| Failure | Behaviour |
| --- | --- |
| SerpAPI down or key invalid | SEARCH_UNAVAILABLE → report generated from model knowledge, resources empty, unknowns states that research failed |
| SerpAPI monthly quota exhausted | MONTHLY_BUDGET_EXCEEDED → cached results still serve; otherwise degrade exactly as above and name the quota in assumptions |
| Ollama down | Fail fast with a clear message naming the missing service |
| Attachment missing/corrupt | Continue without it; record it in unknowns |
| Every fetch fails | Same as SerpAPI down |
| Budget exhausted mid-hop | Finalise with what exists; note the limit in assumptions |
| Validation fails 3× | PreparationFailed with the run_id, so the trace can be inspected |

4. Offline demo mode — --offline swaps in the fixture search backend and cached pages. Do not skip this. It is the insurance policy for a demo on conference wifi.

5. Path safety — attachment_path must resolve inside a configured allowed directory. This matters the moment the tool is reachable over MCP by another application.

6. [OPTIONAL, only if ≥2 hours remain] FastAPI wrapper — a single POST /prepare-session route calling the same function. Explicitly Phase 3; skip without guilt.

7. Draft the Phase 3 proposal (evening) — see Day 7.

### Files created

mcp/server.py · .mcp.json · scripts/mcp_demo_client.py · tests/integration/test_mcp_server.py · config.py (allowed paths, offline flag) · docs/phase3_proposal_draft.md

### Tests that must pass

In-memory MCP client lists exactly one tool and one resource with correct schemas.

Calling the tool through MCP returns a valid FocusPreparationReport.

Reading the resource returns the report saved by that call.

Every row of the degradation matrix, simulated.

Path traversal (../../etc/passwd) is rejected with PATH_NOT_ALLOWED.

--offline completes a full run with no network access.

### Acceptance criteria

☐  Both MCP clients work.

☐  Every degradation row behaves as specified.

☐  --offline produces a complete report.

☐  W5-1 and W5-2 are demonstrably satisfied.

### Downstream dependencies

Day 7 (MCP demonstration, integration tests).

### Safe to change later

Resource URI scheme · tool parameter names · offline fixture contents.

### Change impact

Changing FocusPreparationReport now also changes the MCP tool's published schema — another reason it was frozen on Day 1.

# 27. DAY 7 — Testing, requirement audit, proposal and final demo

### Goal

Prove, with evidence, that every Phase 2 requirement is met — and submit the Phase 3 proposal.

### Why today

No new architecture. Today converts a working system into a *demonstrably* working system.

### Features

1. Phase 2 requirement audit — walk the §18 table item by item. For each, record the exact command that proves it and paste the output into README.md. Anything failing gets fixed today; nothing new gets built.

2. Complete the test suite — unit tests for every deterministic component; integration tests for search → fetch → read and Supervisor → Researcher → tools → Appraiser → result; at least one end-to-end test. All offline via fixtures and FakeProvider.

3. Run the five evaluations — see §29.

4. Five demonstration scripts, each one command, each rehearsed:

| # | Demonstrates | Command |
| --- | --- | --- |
| 1 | Multi-hop research (multi-agent) | prepare --task "Learn PostgreSQL indexing" --minutes 25 --trace |
| 1b | Single-agent multi-hop (Arbisoft W4-5) | prepare --task "Learn PostgreSQL indexing" --mode single --trace |
| 2 | PDF reading | prepare --task "Prepare for my database assignment" --attach fixtures/pdf/database_assignment.pdf --minutes 25 |
| 3 | Session memory (hop 2 reuses hop 1; no refetch) | python scripts/show_trace.py <run_id> --memory |
| 3b | Cross-run memory | prepare --task "Learn Redis caching" then prepare --task "Continue Redis caching" |
| 4 | Hooks + tracing | python scripts/show_trace.py <run_id> |
| 5 | MCP | python scripts/mcp_demo_client.py, then the same from Claude Code |

5. `README.md` — architecture diagram, setup, model rationale, the demo script above, and an honest Limitations section (local-model quality, search reliability, no OCR, no Evergrove integration yet).

6. `prompts.md` final review — every significant prompt, and a Corrections section recording where AI output was wrong and what you changed. This is graded.

7. ⚠ Submit the Phase 3 project proposal (W5-5) — the Phase 2 gate. Must contain, per the Arbisoft document: problem statement (1 paragraph) · target users and core use case · key AI features and which agent primitives they use · tech stack (which LLMs, local or API, tools/frameworks) · data sources and integrations · a milestone plan for the ~3.5-week build · risks and mitigations. Mentor approval is required before any Phase 3 work, and a second review can take 48 hours — send it early on Day 7, not at the end.

### Acceptance criteria

☐  Every §18 row marked ✅ with a command and pasted output.

☐  pytest green, offline, in under 60 seconds.

☐  All five evaluations pass their rubric.

☐  All five demo commands rehearsed end to end, including in --offline mode.

☐  README.md and prompts.md complete.

☐  Phase 3 proposal submitted.

# 28. Dependency and change-impact table

| Feature | Depends on | Used by | Day | If it changes, these must change |
| --- | --- | --- | --- | --- |
| Config | — | Everything | 1 | Nothing structural |
| Schemas | — | Tools, agents, memory, MCP, evals | 1 | Days 3, 4, 5, 6, 7 — the most expensive change in the project |
| LLMProvider | Config | All agents | 1 | All three agents; the Day 5 second model |
| Document readers | Schemas | read_document | 2 | read_document only |
| Search backends (serpapi/fixture) | Schemas | web_search | 2 | Nothing — that is the point of the protocol |
| Search cache + monthly budget | SQLite, hooks | web_search | 2 | Quota headroom only |
| Tool registry | Schemas | All agents, hooks, MCP | 2 | Hooks (4), agents (3, 5) |
| SQLite + cache | Schemas | fetch_url, memory, tracing | 2 | Memory (4), tracing (4) |
| Seven tools | Registry, readers, search, cache | Researcher, Supervisor | 2 | Agent prompts if *input* schemas change |
| Single research loop (--mode single) | LLM + tools | The multi-agent split; retained as a W4-5 deliverable | 3 | Day 5's split; the mode flag keeps both alive |
| Hooks | Registry, RunContext | Tracing, budgets, cache | 4 | Tracing, budget behaviour |
| Tracing (run_id/span_id) | Hooks, SQLite | Debugging, Day 5, Day 7 demo | 4 | Trace renderer, demo script |
| Memory | Schemas, SQLite | Supervisor, Evaluation 5 | 4 | Supervisor prompt, MCP resource |
| Researcher | Tools, LLM | Supervisor | 5 | Supervisor routing |
| Appraiser | LLM (2nd model) | Supervisor's stop decision | 5 | Multi-hop behaviour, Evaluation 4 |
| Supervisor | Both workers, memory, schemas | service.py | 5 | CLI, MCP, all evaluations |
| service.py | Supervisor | CLI, MCP, future FastAPI | 3→5 | Every surface |
| MCP server | service.py, schemas | MCP clients | 6 | Client configs |
| Tests + evals | Everything | Phase 2 audit | 7 | — |

### The change-management rule

If a decision from an earlier day changes after review:

1. Change the earlier day's decision
2. Read this table's rightmost column
3. Update the plans for every affected later day BEFORE writing code
4. Record the change and its reason in prompts.md
5. Only then continue

Worked example. Suppose on Day 3 review we decide FocusPreparationReport needs a prerequisites: list[str] field. Then: Day 1 schema changes → Day 3 finalise prompt and validation rules change → Day 4 memory summary must store it → Day 5 the Supervisor's finalise prompt changes and the Appraiser should now report missing prerequisites explicitly → Day 6 the MCP tool's published schema changes → Day 7 evaluation rubrics change. That is a ~3-hour change on Day 3 and a ~1-day change on Day 6. This is exactly why the schema is frozen on Day 1 and reviewed before Day 2 begins.

# 29. Testing strategy and agent evaluations

### The principle

Deterministic code gets unit tests. Agent behaviour gets evaluations. Never confuse the two.

Everything runs offline by default — FakeProvider replays recorded transcripts, the fixture search backend replays recorded results. The whole suite must finish in under 60 seconds and cost nothing. Live-model runs are a separate, manually-invoked marker (pytest -m live).

### Unit tests (deterministic)

Schemas and every validation rule · text reader (all encodings) · PDF reader (all §11 failure cases) · HTTP client (mocked with respx) · HTML extraction · URL normalisation and dedup · domain classification · cache hit/miss/expiry · memory round-trip and task_key normalisation · hooks fire in order · span nesting · budget enforcement · every tool returns ToolResult and never raises.

### Integration tests

search → fetch → read against fixtures.

Supervisor → Researcher → tools → Appraiser → Supervisor → validated report with FakeProvider.

MCP client → server → service → report → resource read-back (in-memory transport).

End-to-end: CLI → validated JSON on stdout, offline.

### The five agent evaluations

Each has a scripted form (deterministic, in CI) and a live form (real model, for the demo). Scoring is a deterministic rubric — never "does the output look good".

Evaluation 1 — Technical learning

Input: "Learn PostgreSQL indexes", 25 min.

Expected: narrowed to B-tree fundamentals; 3–5 topics; advanced index types in topics_to_skip; ≥1 official source; a practice exercise; a checkable success criterion.

Pass: schema valid ∧ 3 ≤ topics ≤ 5 ∧ ≥1 source with authority ∈ {official, standards} ∧ every URL was fetched this run ∧ ≥1 advanced type deferred.

Fail: a curriculum, no sources, or any invented URL.

Evaluation 2 — PDF assignment

Input: "Prepare me to work on this assignment for 25 minutes" + database_assignment.pdf.

Expected: PDF read in outline mode; one section chosen; research targets that section's concepts.

Pass: the trace contains read_document; interpreted_goal names a section that exists in the PDF outline; topics fit 25 minutes.

Fail: tries to cover the whole assignment, or ignores the PDF.

Evaluation 3 — Insufficient context (the honesty test)

Input: "Work on my project", 25 min. No description, no attachment.

Expected: the agent must not invent project details.

Pass: unknowns is non-empty and names the missing context ∧ no invented technology/framework appears anywhere ∧ (resources empty or all URLs genuinely fetched) ∧ it asks for or assumes clarification explicitly in assumptions.

Fail: any fabricated project detail. *This is the most important evaluation in the set — a research agent that invents context is worse than no agent.*

Evaluation 4 — Multi-hop

Input: "Learn PostgreSQL indexes" with the search backend scripted so hop 1 returns sources that assume EXPLAIN without explaining it.

Expected: the Appraiser flags the prerequisite; the Supervisor runs a second, narrower search.

Pass: hops_used == 2 ∧ the trace shows two distinct web_search calls ∧ the hop-2 query contains a term drawn from hop 1's *content* (not from the original task) ∧ the follow-up came from AppraisalVerdict.requested_followup.

Fail: one hop, or a hop-2 query that could have been written before hop 1 ran.

Evaluation 5 — Cross-run memory

Run 1: "Learn Redis caching". Run 2: "Continue Redis caching".

Pass: run 2's trace shows recall_previous_preparation returning found=true ∧ topics_to_cover overlap between runs is ≤1 item ∧ ≥1 topic from run 1's topics_to_skip appears in run 2's topics_to_cover ∧ interpreted_goal acknowledges the continuation.

Fail: run 2 is a near-duplicate of run 1.

Evaluation 6 — Session memory (the literal W4-2 wording)

One single run, empty database, two hops forced.

Expected: facts learned in hop 1 are reused in hop 2 without being re-acquired.

Pass: run_memory contains goal, finding and appraisal rows from hop 1 ∧ no URL is fetched twice in the run ∧ no query is issued twice ∧ the final report cites at least one source from hop 1 *and* one from hop 2 ∧ the hop-2 prompt provably contains hop-1 findings.

Fail: the agent re-fetches a hop-1 URL, re-issues a hop-1 query, or cites only hop-2 sources.

*This is the evaluation that demonstrates "recalls facts from earlier in the session" directly, rather than inferring it from cross-run behaviour.*

Evaluation 7 — Single-agent mode still works (regression guard)

Run Evaluation 1 with --mode single.

Pass: schema-valid report ∧ ≥1 grounded source ∧ multi-hop still occurs.

Fail: the single-agent path has rotted since Day 5. *Cheap insurance for the W4-5 deliverable and a demo-day fallback.*

### On local-model variance — and how to afford the runs

Small local models are not deterministic across runs even at temperature=0. Therefore: run each live evaluation 3 times and record the pass rate. Target ≥2/3.

On this hardware that arithmetic matters: 5 evaluations × 3 runs × ~6 minutes ≈ 90 minutes of pure waiting for one all-local pass. So:

Run the full 5 × 3 matrix on the hosted provider — it takes about 8 minutes and gives statistically useful numbers.

Run a single all-local pass of all five (≈30 minutes, unattended) to prove the local path works and to record its real timings.

Publish both columns in the README.

That side-by-side table is not a workaround — it is exactly the "same query routed to 2+ models" comparison Phase 3 Week 7 asks for, produced a fortnight early. Report the real numbers: an honest 2/3 local with a trace explaining the failure is a far better artefact than a claimed 3/3.

# 30. Cost and privacy

### Cost

| Item | Cost |
| --- | --- |
| Ollama + models | $0 — local |
| SerpAPI | $0 — forever-free plan, 250 searches/month, 50/hour. Enforced in code by MONTHLY_SEARCH_BUDGET (default 200) plus a search cache, so the ceiling is never reached by accident |
| OpenAlex / Crossref / arXiv | $0 — keyless public APIs |
| httpx, trafilatura, pypdf, Pydantic, mcp, pytest | $0 — open source |
| SQLite | $0 — stdlib |
| Total mandatory API cost | $0 |

The only real cost is electricity and RAM.

On the search quota, honestly: 250/month is the one genuinely finite resource. The arithmetic: 3 searches per run → ~83 uncached runs/month. A 7-day build with 5 evaluations × 3 repeats would exceed that *without* caching, which is exactly why search_cache and the monthly guard are Day 2 work rather than an optimisation. With SEARCH_BACKEND=fixture as the development default, realistic live usage for the week is 30–60 searches. If the quota is somehow exhausted, the ddgs backend is a one-line swap and the fixtures still demo perfectly.

Latency budget on the confirmed hardware (16 GB, Intel UHD 620, effectively CPU-only — see §14.5): an all-local two-hop run with qwen3:4b takes 4–8 minutes cold, 2–4 minutes warm. The same run on the free hosted tier takes 30–60 seconds. Set TOTAL_RUN_TIMEOUT_S=900 for local and 180 for hosted, and state the measured numbers in the README rather than an aspiration — an honest 6-minute local run with a trace is a better Phase 2 artefact than an unverifiable claim.

### Privacy — and one boundary that must be stated honestly

| Data | Where it goes |
| --- | --- |
| Task title and description | To the local model (never leaves the machine) and, as a search query, to SerpAPI (a US company acting as a Google intermediary — it sees the query and the API key that identifies your account). If `*_PROVIDER=hosted` is enabled, task text also goes to Google AI Studio — see the controls below |
| Attached PDFs and text files | Never leave the machine. Read locally, interpreted by a local model |
| Fetched page content | Stored locally in SQLite for 7 days |
| Traces and memory | Local SQLite only |
| API keys | None exist |

The one leak, stated plainly: search queries derived from the task title do reach upstream search engines. That is unavoidable for any product with web search. What matters is that it is *scoped* — no account, no user identifier, no attachment content, and no session history is attached to those queries.

Three controls:

A --no-search flag produces a preparation from model knowledge alone, with resources empty and a note in assumptions. For genuinely sensitive tasks this is the only fully private mode, because it is the only one where the task text never reaches SerpAPI.

The hosted provider is opt-in per role and `local` is the committed default. Enabling it sends the full task text — and the fetched source excerpts — to Google. On the free tier that data may be used to improve Google's products; the paid tier excludes this. Anyone running with hosted should know that, and the README must say it.

A --fully-local flag forces every role to local and refuses to start if any provider resolves to hosted. This is the flag to use when demonstrating the $0-local claim, and it makes the claim checkable rather than asserted.

Security control: attachment_path must resolve inside a configured allowed directory. This matters the moment the tool is exposed over MCP to another application.

# 31. What NOT to build this week

| Not building | Why removing it helps us finish |
| --- | --- |
| React UI / any Evergrove frontend change | 1–2 days, zero Phase 2 credit. The CLI and MCP client demonstrate everything |
| Any Evergrove backend or Prisma change | Risks breaking a working product for no Phase 2 marks |
| Vector database / RAG | We read 3 whole sources per run. Nothing to embed. Half a day saved |
| Docker / containerisation | Was only ever there to host SearXNG. With SerpAPI it buys nothing in Phase 2 |
| Microservices, event bus, SOA, serverless | Formally evaluated in §7.1 and rejected. One user, one sequential run — every distributed pattern solves a problem this system does not have, and each makes the graded tracing requirement harder |
| Redis, Celery, background jobs | One user, one run, one process. SQLite is enough |
| Kubernetes / cloud deployment | Phase 3 Week 7 deliverable |
| OCR for scanned PDFs | Half a day plus a system dependency, to handle a rare case. Fail clearly instead |
| A third or fourth worker agent | Requirement is ≥2. A third would be a fake agent |
| Advanced model routing / cost optimisation | Local models are free. Nothing to optimise |
| Analytics dashboard | The SQL trace table answers every question we have |
| Complex auth / multi-user | Single-user local tool this week |
| Automatic Evergrove task creation | The proposal forbids silently modifying tasks |
| FastAPI (unless Day 6 finishes early) | Phase 2 requires MCP, not HTTP. It is a 30-minute Phase 3 add |
| LangGraph / LangChain | 1–2 days of learning, and it obscures the tracing Phase 2 grades |

The pattern: everything cut is either a Phase 3 requirement, a scale solution for a problem we do not have, or a technology whose learning cost exceeds its Phase 2 value.

# 32. Conflicts, assumptions and decisions needing mentor confirmation

## Conflicts found between the three documents

Resolved by the stated priority: Arbisoft → proposal → planning brief.

C1 — Web-search provider. RESOLVED in this revision; no longer needs sign-off.

Arbisoft (highest priority) says: *"Build a research agent with a web-search skill (SerpAPI / Brave)."* The planning brief (lowest priority) mandates $0 mandatory API cost.

*Earlier resolution:* self-hosted SearXNG, on the reading that the parenthetical was illustrative. That carried a real risk — if the mentor read it as prescriptive, an explicit requirement failed.

*Current resolution:* use SerpAPI. Its free plan is a forever-free 250 searches/month at 50/hour, so the literal Arbisoft requirement and the $0 constraint are satisfied simultaneously. There is no longer a conflict to adjudicate.

*Bonus:* this also removed Docker, SearXNG, a settings.yml configuration fight and 2–3 GB of WSL2 RAM from the plan — the requirement-correct choice turned out to be the simpler one. Brave was not chosen because its free plan became a credit system for new users in February 2026.

C2 — Filename: `prompts.md` vs `prompt.md`. Arbisoft says prompts.md; Evergrove's own repo convention is prompt.md. Arbisoft wins for the new repo. *Resolution:* the agent repo uses prompts.md; Evergrove's existing files are untouched.

C3 — Multiple worker agents. The proposal §10 lists "multiple autonomous worker agents" as *not needed in the first version* — but adds *"unless required by the internship rubric."* Arbisoft requires ≥2 sub-agents. *Resolution:* build Supervisor + 2 workers. The proposal explicitly defers to the rubric, so this is not a real conflict.

C4 — MCP. The proposal calls MCP optional ("not required for the core Evergrove product flow"). Arbisoft requires it. *Resolution:* build it. Arbisoft wins.

C5 — Agent framework. The proposal recommends "LangGraph (or a small custom state machine for a simpler MVP)". *Resolution:* plain Python — explicitly permitted by the proposal's own parenthetical. No conflict.

C6 — Testing and evaluation. The user's request and the planning brief require testing and evaluation. The Arbisoft Phase 2 assignment list contains neither — they are Phase 1 and Phase 3 requirements. *Resolution:* keep them (they de-risk Phase 3 and Phase 3 demands ≥70% coverage on core logic), but classify them as the first thing to cut if a day slips, ahead of any Phase 2 item.

C7 — Evergrove integration. The proposal is written around a "Prepare This Session" button in the Evergrove UI. The Arbisoft Phase 2 assignment list never mentions integrating with an existing application. *Resolution:* Evergrove stays untouched; integration is Phase 3. This matches the user's explicit instruction.

C8 — Number of models. Phase 2 requires none; Phase 3 requires ≥2 LLM providers or models. *Resolution:* use two now (Appraiser + retry), because it costs nothing and removes a Phase 3 task.

## Assumptions made (flag any that are wrong)

| # | Assumption | If wrong |
| --- | --- | --- |
| A1 | ~~Assumed 16 GB~~ CONFIRMED: 16 GB RAM, Intel UHD 620, no dedicated VRAM → CPU-bound. §14 is rewritten around this | n/a — settled |
| A1b | The CPU is Kaby Lake R class with dual-channel DDR4 (implied by UHD 620), giving ~25–35 GB/s. Verify by measuring tokens/sec on Day 1 | Single-channel RAM would roughly halve these speeds — drop to qwen3:1.7b and lean on the hosted provider |
| A2 | A free SerpAPI account can be created (signup, no card) and 250 searches/month is enough | Fall back to ddgs (keyless), then to fixtures. Docker is no longer needed at all, which also frees 2–3 GB of RAM versus the previous plan |
| A3 | Internet is available during development and demo | --offline mode covers the demo; development needs it on Day 2 to record fixtures |
| A4 | 7 days means 7 × 9-hour working days per Arbisoft's stated hours | Fewer hours ⇒ cut in the C6 order |
| A5 | Phase 2 is graded on the assignment checklists in the Arbisoft document, not on product polish | If polish is graded, add a day for output quality |
| A6 | A daily review gate happens between days | Without it, batch Days 1–2 and Days 4–5, but do not skip the Day 1 schema review |
| A7 | The mentor accepts a CLI + MCP client as the demo surface (no web UI) | A minimal UI would cost ~1 day and is Phase 3 work |
| A8 | The same repo will carry into Phase 3 | Build it as if yes — it costs nothing extra |

## BLOCKING decisions — settle before or on Day 1

| # | Question | Why it blocks | Needed by |
| --- | --- | --- | --- |
| ~~D1~~ | ~~Is SearXNG acceptable in place of SerpAPI/Brave?~~ RESOLVED — SerpAPI is now primary, matching the requirement literally, on its free tier. No mentor decision needed | Settled |  |
| ~~D2~~ | ~~Machine RAM, CPU or GPU?~~ ANSWERED: 16 GB, Intel UHD 620, effectively CPU-only. §14 rewritten; qwen3:4b selected; passage selector added; hosted free tier added | Settled |  |
| D2b | Is a free hosted provider (Gemini Flash free tier, $0, no card) acceptable alongside the local model? The local path remains the default and remains fully functional; hosted makes iteration and the demo practical, and pre-satisfies Phase 3's "≥2 LLM providers" | Affects daily velocity and the demo | Before Day 1 |
| ~~D3~~ | ~~Is Docker installable?~~ No longer relevant — Docker is removed from Phase 2 entirely | Settled |  |
| D3b | Confirm a SerpAPI free account can be created (signup only, no card) | Day 2 is blocked without a key, though the fixture backend keeps development moving | Day 1 |
| D4 | Which MCP client must the demo use — Claude Code, a custom client, or either? | We plan both, but confirmation removes rework risk | Day 5 |
| D5 | Is there a required *number* of tools? (The "≈7" figure appears only in the planning brief, not in the Arbisoft document) | Could force restructuring the tool boundaries | Day 2 |
| D6 | Will the final demo have internet? | Determines how much fixture work Day 6 needs | Day 6 |
| D7 | Confirm Phase 2 requires no Evergrove integration (C7) | An integration requirement would consume 1–2 days | Before Day 1 |
| D8 | Is the Phase 3 proposal (W5-5) due at the end of Phase 2, i.e. this week? | It is a hard gate with a 48-hour second-review cycle | Day 6 |

## NON-BLOCKING decisions — settle whenever

SQLite table and column names · log line format · trace tree styling · exact prompt wording · CLI framework (typer vs argparse) · trafilatura vs selectolax · cache TTL (7 days) · max_age_days for recall (30) · MCP resource URI scheme · whether to add the optional FastAPI route · domains.yaml contents.

## Information genuinely missing from all three documents

No Phase 2 grading rubric or weighting — we assume the assignment checklists are the rubric.

No definition of "multi-hop" — we interpret it as ≥2 dependent research hops where hop 2's query derives from hop 1's content.

No required tool count in the authoritative document (see D5).

No statement on whether Phase 2 artefacts must live in the Evergrove repo or a new one — we assume a new repo; confirm if the mentor expects one repository across all phases.

# 33. Critical review — risks and fallbacks

An honest look at what could go wrong, in descending order of probability.

### R0 — The machine is too slow to iterate on *(new highest risk, specific to this hardware)*

16 GB with an Intel UHD 620 means CPU-bound, bandwidth-limited inference. A careless design gives 15–25 minute runs, and a 7-day plan cannot absorb that: you would get perhaps 20 live runs across the whole week.

Preferred: the four mitigations already folded into this plan — qwen3:4b not 8b (§14.2), deterministic passage selection (§14.4), OLLAMA_KEEP_ALIVE=60m (§14.3), and a free hosted provider for day-to-day iteration (§14.2). Together these take a 20-minute run to 4–8 minutes local and 40 seconds hosted.

Fallback: move Supervisor and Researcher to hosted and keep only the Appraiser local; the local path still exists and still runs.

Detected on: Day 1, from the measured tokens/sec. This is the single most important number you will produce all week — measure it in the first two hours.

### R1 — The local model is not reliable enough at tool calling

Preferred: qwen3:4b with constrained decoding, temperature=0, a small tool menu, and errors quoted back on retry.

Fallback: the §14.6 ladder — structured-decision dispatch first, then granite4.1:3b, then hosted for the reasoning roles, then qwen3:1.7b with MAX_HOPS=1 as a last resort. All preserve every Phase 2 requirement except the last.

Detected on: Day 1 (schema fill rate) and Day 3 (tool call rate). Both are before the point of no return — that is deliberate.

### R2 — SerpAPI free quota (250/month) runs out mid-week

Preferred: the three mechanisms from §10 — search_cache (repeat queries cost nothing), a persistent MONTHLY_SEARCH_BUDGET=200 guard in the pre-tool hook, and SEARCH_BACKEND=fixture as the development default. Realistic live usage for the week is 30–60 searches.

Fallback: the ddgs backend (keyless) is a one-line swap, and the recorded fixtures demo perfectly with zero network.

Watch it: scripts/show_trace.py --budget prints month-to-date usage. Check it on Days 3, 5 and 7.

*This risk replaces the previous SearXNG setup risk, which no longer exists — a strictly better trade: a quota you can measure and cache against, instead of a container you must configure.*

### R3 — The Appraiser looks like a "fake agent" to the mentor

Preferred: the justification in §8.3 — it steers control flow, runs a different model family, and generates new research questions.

Fallback: strengthen it by having it *also* verify that each claimed source actually supports the topic it is cited for. That is real, additional judgement work and removes the objection entirely. ~1 hour on Day 5.

### R4 — The live mentor demo is too slow to watch

An all-local run on this machine is 4–8 minutes. Nobody wants to watch that in silence.

Preferred: demo on the hosted provider (~40 s), then run the *same task* --fully-local and show the resulting trace. That turns the hardware limitation into the multi-provider comparison Phase 3 asks for.

Fallback: pre-run the local version, show its stored trace via scripts/show_trace.py, and start one live run in a second terminal at the beginning of the demo so it finishes while you talk. State the real timings in the README either way.

### R5 — Day 5's multi-agent split takes longer than a day

Preferred: the Day 3 structure (four separately-prompted functions) makes it a file move.

Fallback: if Day 5 overruns, ship Supervisor + Researcher + Appraiser with a *simpler* Appraiser (drop disagreements[], reduce the authority enum) rather than dropping a worker. Never drop below two workers — that is the one requirement Day 5 exists to satisfy.

### R6 — MCP SDK 2.x API differs from every tutorial

Preferred: pin the version; read the installed package's own quickstart before writing code; budget 30 minutes.

Fallback: pin to a 1.x release whose FastMCP API is widely documented. Phase 2 requires a working MCP server, not the newest SDK.

### R7 — Hallucinated sources

Preferred: the deterministic grounding check in §17 — every cited URL must be in this run's evidence set (URLs *discovered by a search* ∪ URLs *actually fetched*), tracked in RunState.seen_urls. This is not a prompt instruction; it is set membership, and it cannot be talked around. A discovered-but-unread URL is allowed only with authority="unknown".

Layered on top: the Appraiser independently judges whether a source *supports* what it is cited for — semantic judgement that the deterministic check cannot perform. The two are deliberately separate: validate_report answers "does this URL exist in our evidence?", the Appraiser answers "does this source actually establish this claim?"

Fallback: none needed. This is the strongest guard in the system and it costs about ten lines.

### R8 — Output quality is mediocre even when structurally valid

Preferred: the Appraiser's does_not_support field forces specificity; the deterministic session-size rule prevents curricula.

Fallback: accept it and say so. A Phase 2 deliverable is graded on agent primitives — skills, memory, hooks, MCP, orchestration, tracing — not on prose quality. Documenting "local 8B output is adequate but not excellent; here is the same task on a hosted model for comparison" is a *stronger* submission than pretending otherwise, and it doubles as the Phase 3 multi-model story.

### R9 — Scope expansion during the 7 days

The most common way a plan like this fails is not technical — it is adding "one more thing" on Day 4.

Preferred: §31 is a binding list, not a suggestion. The daily acceptance criteria are the only definition of done, and anything not required by §18 is out of scope by default. If a new idea appears, write it in prompts.md under "Phase 3 candidates" and keep going.

Fallback: if a day slips, cut in the C6 order — testing and evaluations first, Docker/containerisation second (already gone), the optional FastAPI route third. Never cut a §18 row.

### Unnecessary complexity deliberately removed

Microservices / event bus / SOA / serverless (formally evaluated and rejected in §7.1) · Docker (was only hosting SearXNG) · LangGraph (framework tax, and it makes hook coverage and tracing harder — §15) · vector DB (nothing to embed) · Redis / Celery (one user, one sequential run) · OpenTelemetry (needs a collector) · FastAPI in Phase 2 (MCP is the required surface) · a third worker (would be a fake agent) · OCR (rare case, high cost) · Evergrove integration (Phase 3).

### Duplicate responsibilities checked and avoided

The Supervisor never searches (that is the Researcher's job). The Researcher never judges quality (the Appraiser's job). The Appraiser never decides to stop (the Supervisor's job). validate_report is a tool, not an agent, because it checks rules rather than exercising judgement. No tool is re-implemented inside a worker.

# 34. Final architecture decision

Language:              Python 3.12+
Package Manager:       uv
Agent Orchestration:   Plain Python state machine  (no LangGraph, no LangChain)
API:                   CLI + MCP server   (FastAPI = optional, Phase 3)
Schemas:               Pydantic v2
Target hardware:       16 GB RAM · Intel UHD 620 · no dedicated VRAM
                       → treat as CPU-only, memory-bandwidth-bound
Primary Model:         qwen3:4b            (local, Ollama, Apache 2.0)
Second Provider:       Gemini Flash, Google AI Studio free tier
                       ($0, no card, opt-in per role; local is the default)
Model Runtime:         Ollama  (OLLAMA_KEEP_ALIVE=60m, MAX_LOADED_MODELS=1,
                                num_ctx=4096; try Vulkan once, do not rely on it)
Context control:       Deterministic passage selector, 3,000 chars/source
                       — the single biggest speed lever on this machine
Search:                SerpAPI free tier (250/mo) + OpenAlex / Crossref / arXiv
                       behind a swappable SearchBackend protocol
                       (fixture backend = default for tests, CI and offline demo)
Memory:                SQLite  (run_memory = session · prep_memory = cross-run
                               source_cache · search_cache · search_budget)
HTTP:                  httpx
HTML:                  trafilatura
PDF:                   pypdf   (no OCR)
MCP:                   Official mcp Python SDK — resource
                       evergrove://preparation/{run_id} + tool prepare_focus_session
Tracing:               Custom hooks → SQLite runs/spans + stdlib JSON logging
                       (run_id, span_id, parent_span_id)
Tests:                 pytest + pytest-asyncio + respx, fully offline via fixtures
Containers:            NONE required in Phase 2

System architecture:   Modular monolith (one process), layered internally
Module architecture:   schemas → capabilities → tools → registry → agents
                       → service → surfaces  (one-way dependencies)
Agents:                Supervisor  →  Researcher  +  Source Appraiser
Agent modes:           --mode single (Arbisoft W4-5)  ·  --mode multi (W5-3)
Tools:                 7  (4 agent-callable, 3 pipeline)
Evergrove changes:     NONE during Phase 2

Mandatory API Cost:    $0
Run time (local):      4-8 min cold · 2-4 min warm
Run time (hosted):     30-60 s
Implementation Time:   7 days

# Appendix A — Installation plan

### Day 1 installs only

# 0. Ollama environment FIRST — set these before pulling anything.
#    On Windows, set them as user environment variables and restart Ollama.
setx OLLAMA_KEEP_ALIVE 60m
setx OLLAMA_MAX_LOADED_MODELS 1
setx OLLAMA_NUM_PARALLEL 1

# 1. Ollama  (https://ollama.com/download)
ollama --version
ollama pull qwen3:4b        # ~2.6 GB — the primary
ollama pull qwen3:1.7b      # ~1.1 GB — the bake-off comparison / last-resort fallback

# 2. Project
uv init evergrove-research-agent
cd evergrove-research-agent
uv add pydantic pydantic-settings ollama google-genai
uv add --dev pytest pytest-asyncio ruff
# NOTE: no docker, no langchain, no langgraph, no chromadb, no fastapi.

# 3. MEASURE SPEED before writing anything else.  This number decides the week.
uv run python -c "
import time
from ollama import chat
from pydantic import BaseModel
class Probe(BaseModel):
    objective: str
    topics: list[str]
t0 = time.perf_counter()
r = chat(model='qwen3:4b',
         messages=[{'role':'user',
                    'content':'Plan a 25 minute session on PostgreSQL B-tree indexes.'}],
         format=Probe.model_json_schema(),
         options={'temperature': 0, 'num_ctx': 4096})
dt = time.perf_counter() - t0
n  = r.get('eval_count', 0)
print(Probe.model_validate_json(r.message.content))
print(f'{n} tokens in {dt:.1f}s  =  {n/dt:.1f} tok/s')
"

Read the tok/s figure and act on it:

| Measured | Verdict |
| --- | --- |
| ≥ 6 tok/s | Good. Proceed with qwen3:4b as planned |
| 3–6 tok/s | Expected on this hardware. Proceed, but keep SOURCE_EXCERPT_CHARS at 3,000 and lean on the hosted provider for iteration |
| < 3 tok/s | Something is wrong, or the RAM is single-channel. Check OLLAMA_KEEP_ALIVE took effect (run twice — the second run should be much faster), then try qwen3:1.7b |

Run it a second time. If run 2 is dramatically faster than run 1, OLLAMA_KEEP_ALIVE was not applied on run 1 — fix that before trusting any other measurement.

# 4. Vulkan check — 30 minutes maximum, then move on either way
ollama ps                    # during a generation: is the UHD 620 listed?
# compare the timing above with Vulkan off:
set OLLAMA_VULKAN=0
# keep whichever is faster AND stable; record both numbers in prompts.md

# 5. Hosted provider (free, no credit card) — https://aistudio.google.com/apikey
setx GOOGLE_API_KEY your_key_here

If step 3 fails to produce a valid Probe, stop and fix it. Everything else depends on it.

### Day 2 installs

uv add httpx trafilatura pypdf
uv add --dev respx

# SerpAPI: sign up at https://serpapi.com/users/sign_up  (free plan, no card)
# Copy the key from https://serpapi.com/manage-api-key
setx SERPAPI_API_KEY your_key_here

No Docker. No container. No local search service. Verify the key with one call — and note that this call spends 1 of your 250 monthly searches:

uv run python -c "
import os, httpx, json
r = httpx.get('https://serpapi.com/search', params={
    'q': 'postgresql btree index',
    'engine': 'google',
    'api_key': os.environ['SERPAPI_API_KEY'],
}, timeout=20)
r.raise_for_status()
d = r.json()
for x in d.get('organic_results', [])[:3]:
    print(x['position'], x['title'], '->', x['link'])
"

Immediately save that JSON into fixtures/search/ — from here on, development and tests use SEARCH_BACKEND=fixture and consume no quota.

### Day 5 installs

# Nothing to install — both providers already exist from Day 1.
# Day 5 only wires per-role provider selection in config.py:
#   SUPERVISOR_PROVIDER / RESEARCHER_PROVIDER / APPRAISER_PROVIDER

Do not pull a second multi-GB local model. On a bandwidth-bound machine that roughly doubles every run for no requirement gain — the second opinion now comes from the second *provider*.

### Day 6 installs

uv add "mcp[cli]"
uv run python -c "import mcp, importlib.metadata as m; print(m.version('mcp'))"
# Read the installed package's own quickstart BEFORE writing server.py.

### Never install this week

fastapi uvicorn langchain langgraph chromadb redis celery pytesseract pdfplumber (unless a real fixture proves pypdf insufficient).

### `.env.example`

# --- local model (the default, mandatory path) ---
OLLAMA_HOST=http://localhost:11434
LOCAL_MODEL=qwen3:4b
OLLAMA_NUM_CTX=4096

# --- hosted provider (free tier, $0, opt-in) ---
HOSTED_MODEL=gemini-2.5-flash
GOOGLE_API_KEY=                 # leave blank to disable hosted entirely

# --- per-role provider selection:  local | hosted ---
SUPERVISOR_PROVIDER=local
RESEARCHER_PROVIDER=local
APPRAISER_PROVIDER=local

# --- web search ---
SEARCH_BACKEND=fixture          # serpapi | academic | fixture | ddgs
                                # 'fixture' is the DEFAULT for dev/tests/CI:
                                # it consumes no quota. Switch to 'serpapi'
                                # only for genuine live runs and the demo.
SERPAPI_API_KEY=                # free plan: 250 searches/month, no card
MONTHLY_SEARCH_BUDGET=200       # hard ceiling, 50 held in reserve
SEARCH_CACHE_TTL_DAYS=7

DB_PATH=./data/evergrove_agent.db
ALLOWED_ATTACHMENT_DIR=./attachments

# --- budgets, tuned for a CPU-bound machine (see §14.4) ---
MAX_HOPS=2                      # Phase 2 requirement — do not reduce
MAX_SEARCH_CALLS=3
MAX_FETCH_CALLS=4
MAX_SOURCES_KEPT=3
MAX_MODEL_CALLS=10
MAX_RETRIES=2
AGENT_MODE=multi                # multi (default, W5-3) | single (W4-5 demo)
SOURCE_EXCERPT_CHARS=3000       # what the MODEL sees, after passage selection
SOURCE_EXTRACT_CHARS=20000      # what we extract and cache
NETWORK_TIMEOUT_S=15
TOTAL_RUN_TIMEOUT_S=900         # 180 when every role is hosted
CACHE_TTL_DAYS=7
MEMORY_RECALL_DAYS=30

The $0 guarantee holds in both configurations: local costs nothing, and the hosted tier is free with no card. --fully-local forces every role to local and refuses to start otherwise, which makes the local claim checkable at demo time.

# Appendix B — Sources consulted

Current-state facts were verified against these during preparation (August 2026):

Ollama model library — https://ollama.com/library (confirmed qwen3 0.6b–235b, gemma3, llama3.1, granite4.1 availability)

Ollama structured outputs — https://docs.ollama.com/capabilities/structured-outputs and https://ollama.com/blog/structured-outputs

MCP Python SDK — https://pypi.org/project/mcp/ and https://github.com/modelcontextprotocol/python-sdk (2.0.0 released 28 July 2026; server API differs from 1.x FastMCP)

Model Context Protocol documentation — https://modelcontextprotocol.io/docs/getting-started/intro

SerpAPI pricing and free plan (250 searches/month, forever-free) — https://serpapi.com/pricing

SerpAPI Google Search API response format — https://serpapi.com/search-api

Free search API landscape, including Brave's move to a credit system for new users in February 2026 — https://helloandy.net/free-search-apis/ and https://www.kdnuggets.com/7-free-web-search-apis-for-ai-agents

Local-model function-calling behaviour, including the num_ctx/VRAM tool-call reliability issue — https://insiderllm.com/guides/function-calling-local-llms/

Ollama hardware and GPU support, including experimental Vulkan for Intel/AMD — https://docs.ollama.com/gpu, https://github.com/ollama/ollama/issues/11247, https://www.phoronix.com/news/ollama-Experimental-Vulkan

Intel iGPU + shared-system-RAM inference performance on Windows hybrid graphics — https://github.com/ollama/ollama/issues/16667

CPU inference being memory-bandwidth-bound rather than core-bound — https://dev.to/maximsaplin/llamacpp-cpu-vs-gpu-shared-vram-and-inference-speed-3jpl

OpenRouter and Google AI Studio free tiers (optional fallback only) — https://klymentiev.com/blog/openrouter-free-tier and https://klymentiev.com/blog/gemini-free-credits

FastAPI — https://fastapi.tiangolo.com/

Verify model names and SDK APIs against your own installation on Day 1 and Day 6 rather than trusting any document, including this one.